REGIONAL PROJECT/PROGRAMME PROPOSAL

# PART I: PROJECT/PROGRAMME INFORMATION

Title of Project/Programme:	Increasing flood and drought resilience in Khartoum metropolitan area through integrated urban-rural watershed management, spatial strategies, EWSs and water harvesting

Country: 					Sudan

Type of Implementing Entity: 			Multilateral

Implementing Entity: 				United Nations Human Settlements Programme

Executing Entities: 	National level:

- Higher Council of Environment

- Ministry of Environment, Natural Resources & Physical Development

State level:

- Higher Council of Environment Khartoum State

- Ministry of Infrastructure Khartoum State

- Ministry of Physical Planning Khartoum State

Locality Level:

- East Nile Locality

- Omdruman Locality

- Karari Locality

Community level:

- Sudanese Environment Conservation Society

- Popular Committees

Institutions:

- Sudan Meteorological Authority

- University of Khartoum (Water Research Centre)

Amount of Financing Requested: 		USD 10 million

# Project Background and Context:

# Introduction to the problem

Khartoum city

According to government priorities, urgent action is required to address the the following:

Adverse climate change related impacts of:

- Increasing flash floods from mountains / Wadi’s (i.e. streams) around Khartoum

- Increased droughts around Khartoum

Socio-demographic issues:

- Rapid urbanization (in flood risk areas)

Figure 1. Khartoum state watershed map

Source: Ministry of environment

Vulnerabe groups, especially informal / poor / refugees being impacted by above

Development-economic issues:

Khartoum city

Livelihood and assets security issues due to floods and droughts

- Very limited support from international community

Institutional gaps:

- No integrated / comprehensive approach to climate change-related flood and drought issues (around Khartoum)

Figure 2: Khartoum state flood area map

Source: Ministry of environment

Limited capacity to plan Khartoum pro-actcively, taking into consideration flood and drought risks and impacts

# Approach of the proposal

Wadi Soba

Wadi Syyidna

Figure 3: Khartoum with Nile rivers and mountains / catchments areas

Wadi Al Gea’a

Khor Shambat

Khartoum metropolitan area is located in a flat area where the Blue and White Nile join and stream from the South to the North. The city is surrounded by mountain areas in the west and east. There are several rainwater catchment areas west and east from Khartoum metropolitan area that form Wadis and Khors (i.e. streams) that stream into the Niles in the city (see figure 1 above). There is limited understanding of the climate change-related flood risks and impacts in these areas, especially taking into consideration rapid urban expansion patterns. For instance, settlements in East Nile locality in Khartoum, were planned and built in a flood plain area, resulting in destructive flood impacts this decade. There is also limited understanding of climate change related drought risks and impacts in these areas, which is relevant for downstream groundwater recharge but also for upstream villages, which depend on agriculture and cattle as main source of income (i.e. livelihood).

An integrated urban-rural watershed approach, considering all catchment areas around Khartoum metropolitan area, urban development patterns and climate change risks and impacts is required to manage urban flood / water cycles in Khartoum in an intergrated manner. This allows managing both flood and drought risks in a comprehensive way, also linking rural (agriculture and cattle) and urban (domestic) water management needs and to further plan the city taking into condideration future climate change-related risks and impacts.  For this approach, comprehensive and detailed risks mapping is needed, combined with pro-active spatial / urban planning strategies that take into consideration these risks and urban growth patterns and setting-up early warning systems for floods coming from Wadi’s around Khartoum. As flood impacts in East Nile locality is most extreme, concrete flood reduction measures are proposed. This will be done through the the establishment of an up-stream water harvesting system, which will reduce floods, but also provide water in the dry season.

With the renaissance dam under construction in Ethiopia, it is likely that flood patterns and impacts will change for the Blue Nile and Nile after that in Khartoum. It is expected that floods from the river will be reduced but there is a high degree of uncertainty. For this reason, this project will not focus on floods from the river Niles, but on the catchment areas around Khartoum resulting in flash floods during the monsoon season.

# Geographic – demographic context

Sudan is the 3rd largest country in Africa. The territory borders South Sudan, six other African nations, and the Red Sea. The majority of the land is composed of vast arid plains interrupted by a few widely separated ranges of hills and mountains. Water resources outside the Nile basin are limited, soil fertility is low, and drought is common. The Nile Basin traverses Sudan, from south to north. The Blue and White Nile converge at the capital, Khartoum. Sudan's current water resources, as well as its ability to harness them, are limited and prone to severe shortage.

Figure 4: Sudan territory

Source: Sudan NAP

The population of Sudan is around 40 million (2016) with an annual population growth of 2.4 percent (2016). The pupulatio  is expected to double by 2050. Poverty headcount ratio at national poverty lines was 46,5 in 2010 while 15 percent for Poverty headcount ratio at $1.90 a day. Sudanese Arabs account for 70 percent of the population of Sudan, with the rest of the population being Arabized ethnic groups of Beja, Copts, Nubians and other peoples. There are more than 597 tribes in Sudan speaking more than 400 dialects and languages. Sudan also has a young population with 41 percent of its total population under the age of 15. 20 percent of Sudanese people are 15 to 24 years old, 31% are between 25 and 54 and just under 4 percent are 55 to 64 years old. The population over 65 years of age is only 3.3 percent. Sudan has a very low median age of 18.9 years.

# Economic, social and environmental context

Figure 5: Sudan population peramid

‘Sudan is burdened with low and economic development and serious environmental problems. In recent years, Sudan has made significant development strides, yet profound poverty and other challenges persist. Factors such as life expectancy, school enrollment, and GDP per capita combine to place Sudan in the low human development category (165 out of 188) of the UNDP Human Development Reporting system. Sudan's major environmental problems are deforestation, overgrazing, soil erosion, and desertification. In arid zones, historic vulnerability to drought has combined with anthropogenic pressures to create a situation of declining soil fertility and water resources, low agricultural productivity, and persistent food insecurity.’

‘Traditional subsistence agriculture dominates the Sudanese economy, with over 70 percent of the population dependent upon crop production and / or livestock husbandry to support their livelihoods. Agriculture accounts for about 39 percent of GDP (2016), and is responsible for the vast majority of employment. However, the sector is dominated by small-scale farmers who employ largely rain-fed and traditional practices – which renders Sudan highly vulnerable to climate variability (as seen during past persistent drought), and to anticipated climate change.’ The industry sector added value has gone down to 3 percent after indepence of South Sudan, while services have gone up to 58 percent.

Figure 6: refugees and displaced persons in Sudan

Displaced persons and refugees are especially vulnerable as they are already often in need of food and water and are also at risk of floods, as many reside in areas at risk of floods.

# Climate change: observations, projections, impacts and vulnerabilities

‘Sudan is highly vulnerable to climate change and climate variability, predominantly a result of climatic and non-climatic factors. These factors, in addition to the interaction of other multiple stresses such as ecosystem degradation, complex disasters and conflicts, and limited access to capital, markets, infrastructure and technology, have all weakened people’s ability to adapt to changes in climate.

Climatic factors constitute, above all, temperature increases and infrequent precipitation. Sudan’s Second National Communication (2013) illustrated that air temperatures have been steadily increasing over the period 1960 – 2009, with temperature increases between 0.2°C and 0.4°C per decade for the periods March – June and June – September. When averaged across all seasons, temperatures in the 2000-2009 periods are roughly between 0.8°C and 1.6°C warmer than they were in the 1960 – 1969 period. Rainfall is also very variable and is becoming increasingly unpredictable. During the period 1981 – 2012 the rainfall in the whole country was significantly decreased compared to 1971 – 2000.

Figure 7: future increasing temperature 	                 Figure 8: declining rainfall trends

Source: University of Khartoum (Water Research Centre)

Figure 9: increase in extreme events (floods and droughts)

Source: University of Khartoum (Water Research Centre)

Both the Second National Communication (2013) and the National Adaptation Plan (2014) illustrated that the frequency of extreme climatic shocks is increasing, particularly drought and floods. Frequent drought threatens about 19 million hectares of rain-fed mechanized and traditional farms, as well as the livelihoods of many pastoral and nomadic groups; more than 70 percent of Sudan’s population’s livelihood depends on these sectors. Floods in Sudan can either be localized caused by exceptionally heavy rainfall or more widespread, caused by the overflow of the River Nile and its tributaries.

Non-climatic factors that contribute to the vulnerability of communities in different parts of Sudan include unsustainable management of natural resources, and socio-economic factors such as poverty, lack of income diversity, unequal distribution of income, urbanization, population growth, and lack of adequate infrastructure, and lack of international support and investments.’

Table 1: extreme weather and climate events in Sudan: types, frequency, sectors affected and impact categories

Source: Government of Sudan (2013) Sudan’s 2nd national communication

The greatest climate change-related risks and impacts threatening Khartoum State are those caused by changes and fluctuations in temperature and precipitation, resulting in droughts and desertification, heavy intermittent seasonal rain and flash floods coincides with the periodic flooding of the Nile. According to the manager of Emergency Room, the average annual rainfall is 121 mm based on previous records but by mid-August 2014, 600 mm rainfall was recorded. This high intensity of rainfall caused flashfloods and wide water flow which was over the drainage capacity. The eastern Sahel, in which Khartoum is located, is very likely to experience decreases in annual precipitation, which can threaten the water and food security of the capital. Furthermore, temperature increases can exacerbate drought conditions.

Floods Impacts and events in Khartoum

In recent years, Khartoum experienced recurrent episodes of severe flooding, including from  the expansion from the river Nile and rainwater / stormwater running down from the mountain areas (see figure 10). People living in low-laying areas or upstream floodplains in (ex)informal settlements are most vulnerable, especially the poor, often (ex-)DPs. Recent flood events that caused significant damage to houses and   infrastructure, but also displacement and death, include the floods of August 2009, 2013, and 2014. Floods in 2009 affected 22,291 homes in primarily urban informal settlements in Khartoum and caused damage to critical water and sanitation systems. Khartoum was the most heavily affected state by the 2013 floods that affected nearly half a million people nationally (with over 184,000 in Khartoum). In 2014, heavy rains from July to September resulted in floods that affected over 32,000 people in Khartoum,

Khartoum city

killing seventeen.

Figure 10: Khartoum state flood area map

Source: Ministry of environment

East Nile (Sharg Elneil), Omdurman and Karari localities, out of Khartoum seven localities, are the most vulnerable areas for floods. During the 2013 floods, tens of villages were completely washed away and thousands of villagers became homeless; over 25000 houses were affected, including over 15,000 completely destroyed, which is unprecedented in the history of Sudan (see table 2 below). In particular, Eastern Nile locality and Karari locality were hit hard. These areas host vulnerable populations, most of whom are living below the poverty level. While flooding occurs in these areas annually, the government does not have the capacity to address the problems.

Table 2: 2013 flood impacts in Khartoum State

| No. of affected households | People |  | Houses Destroyed |  | Schools | Affected Service Utilities |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Deaths | Injuries | Totally Destroyed | Partially Destroyed |  | Home latrines | Public Latrines | Health Centres | Water Stations |
| 25,676 | 31 | 44 | 15,089 | 12,965 | 222 | 17,048 | 80 | 20 | 18 |

Source: Humanitarian Aid Commission (HAC)

According to the analysis of the planning team of Road, Bridge and Drainage Corporation (RBDC) at the Ministry of Infrastructure and Transportations of Khartoum state, the main causes of floods in Khartoum is drainage issues. In particular, natural water streams from the mountains are blocked by newly developed urban area and roads without proper drainage system based on poor planning and lack of knowledge about geographical characters, including flood risks. Similarly, building houses in floodplains without consideration of room for river or runoff in the city, cause inundation and damage of houses and properties. According to Road, Bridge and Drainage Corporation, spatial planning considering flood risks and resilient housing construction is a major technical and institutional challenge for urban development and flood management authorities. Therefore, the recent floods can be linked not only to intensified rainfall related to climate change, but also to the urban planning challenges. Many factors influence vulnerability such as lack of early warning and line of communication, population density and poverty.

Drought impacts and events around Khartoum

Upstream in East Nile Locality, floods and droughts both result in crop failure and death of livestocks. During the dry season between March – June, with relative humidity reaches as low as 8 percent, and tempreture reachs on average over 40º C, the area suffers severly from shortage of water for livelihood (livestock and agriculture) subistituted by using water tankers which is unaffordable for many of them and therefore, they are forced to move with their animals to other places fetching for water and grazing areas. The traditional crop and livestock production systems share common characteristics in the sense that: (i) they both evolved as specific forms of adaptation to prevailing environmental condition; (ii) both systems were founded on common property customary land tenure arrangements (administer by the local leaders (Sheikhs) and popular committees; (iii) both are essentially rainfall-based activities; (iv) both systems are based on low level of technological input; and (v) low level of productivity and yields which is particularly conspicuous in the farming sector.

# Target areas and population

Based on research and outcomes of consultations with the government and other stakeholders, the projects main focus will be on upstream water harvesting in East Nile Locality to reduce floods and drought impacts upstream and to reduce flood impacts downstream. Besides that flood (from Wadi’s) early warning systems will be established in Karari Locality and Omburdman Locality. As for Watershed and spatial planning strategies, the project will focus on Khartoum state as a whole and Khartoum metropolitan area within it. (see figure 3).

# East Nile Locality

# Figure 11: 2013 flood impacts in Al Kariab and Al Marabie - East Nile (Sharq Elneil)

Figure 12: floods impacts north of upstream village Elsheikh Alamin (31 July 2018) and natural grazing area between ElSheikh Alamin and Elbayadat cluster of villages - 31 July 2018

Figure 13: Wadi Soba catchment area. For detailed info about flood risks see annex 3.

# Table 3: East Nile target area and disaggregated data (for concrete intervention under component 3)

| Target area | Total | Women | Children (<15) | Youth (15-24) | Elderly (>60) | Dis-abled | In-formal | (Ex-) DPs | In-digenous |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| East Nile Locality | 1,078,498 | 575,062 | 459,440 | 212,464 | 301,198 | 32,354 | 5% | 45% | 22% |
| Soba Sharq Administrative unit | 113,433 | 56,081 | 57,352 | 22,346 | 11,003 | 3,630 | 3% | 7.5% | 17% |
| El Kariab (down) | 28.500* (5.7 / HH) | 49% | 42% | 20% | 10% | 5 % | Formalized | 30% | 18% |
| El Marabie (down) | 26.370* (6 / HH) | 50% | 42% | 20% | 10% | 4 % | Formalized | 0% | 10% |
| Elshiekh Alamin (upstream) | 7200 | 50% | 43% | 20% | 10% | 2% | 0 | 0 | 3% |
| AL Bayada (upstream) | 3600 | 50% | 45% | 18% | 8% | 3% | 0 | 0 | 0 |

# Source: community and focus group consultations (see annex 1)

East Nile Locality, located downstream of Wadi Soba, is considered to be the most flood prone area in Khartoum. Due to the extreme flood impacts (see info above), concrete flood reduction measures are required. This will be done through the establishment of an up-stream water harvesting system, which will reduce floods, but also provide water in the dry season for settlements located upstream. To understand flood impacts and community and vulnerable groups needs, consultations were conducted in two settlements (i.e. communities), namely, El Kariab and El Marabies, which are the most flood prone settlements located in Soba Adminstrative Unit of East Nile Locality, which also includes Al Huda settlement as target area under this project. Besides that, consultations were held in one ‘upstream’ settlements (i.e. villages) which is dependend on water for the inhabitants’ income / livelihood (i.e. agriculture and cattle). The village Elsheik Alamin (and dual-village Bayadat) represents communities that suffer from droughts in Soba East Adminstrative Unit in East Nile locality. The villages of Um Ketra and Um Ushyra are also targeting under this project (and consultations there will be conducted during the full proposal phase. For an overview of total beneficiaries per activity see Part II.C.

The total area of the East Nile locality is about 8,188 km² which is equivalent to one-third of the Khartoum State total area. Land uses in east Nile Locality include agricultural (55.4 percent) residential use (32.4 percent), commercial (6 percent), service (4.2 percent) and finally industry (2 percent). The total area for agriculture is 300,874 feddans of which 221,338 (73.57 percent) are rainfed-based traditional agriculture and 3536 Feddans grazing areas.

Consultations with the Popular Committees and Women Groups in downstream El Kariab and El Marabie, which are within the target area of East Nile locality, revealed (see annex 1) that the recurrent floods in 2007, 2013 and 2016 resulted in destruction of houses, loss of properties, cases of death, shortage and contamination of drinking water, death of animals, bites of scorpios and snakes and the lack of vaccines. There are some constraints and barriers for communities and groups to cope with disasters, including inability of communities to organize and mobilize its members due to lack of effective structures, lack of skills and knowledge related to the process of rescue, lack of community-based early warning and emegency action plan and budget, weak verical and horizontal coordination and communication, shortage of information before, during and after floodslack of proper planning for residentail areas as some areas are prone to floods, The magnitude of the floods were beyond the capacity of local community (reached two meters) which called for an external support in term of rubber boats and small ferry boats to rescure vulnerable groups in addition to high level of poverty and unemployment rates. Youth action groups were active during the flood period to provide support and rescue for the affected people in East Nile Locality and other affected parts of Khartoum state, They are active on Facebook and other social media to communicate with the rest of society to publicize and disseminate information about the disaster. The groups include, but not limited to: Merciful initiative; Luster initiative; Unique Lace initiative; Emergency Road initiative and life makers initiative. Women,  children and elderly are expecially vulnerable to flood impacts because of mobility issues, closure of schools, related health issues and costs. Barriers to adapt include lack of knowledge and skills and limited options to participate in planning and decision-making. As for some DPs, of which some indigenous groups, in formalized areas, planning and decision-making structures are lacking.

The consultations urge to implement needs in the forms of infrastructure and capacilty building with respect to flood reduction and water supply measures, strenthen community knowledge, skills and organizational and planning capacities, development of early warning and monitoring system and creation of an emergency room at community level and strenthen vertical and horizontal coordination and communication. Moreover, women and youth could be targeted for trainings and setting up and management of early warning sysems. The women unions have strong solidarity and working together through women group savings (locally called Sanduq) on a rotational manner.

Consultations with the Popular Committees and Women Groups in upstream village Elsheik Alamin and dual-village Al Bayada, revealed (see annex 1) that inhabitants increasingly suffer from floods, droughts and diseases and that especially animals are affected by the droughts. The latest flood impacts were in 2013 and 2016, which also led to increase in diseases. Floods led to death of animals, damage to farms, cut-off of the transportation and difficulties to sustain business between the villages and capital of the locality and drop-out of students. The villagers seem to be limited in their adaptation efforts because of weak disaster related communication, lack of emergency plans and lack of skills and knowledge. Besides that, health and sanitation services are of low quality. Adaptation measures proposed by the villagers include (among others): the Construction of small dam north-east of the village at one of the tributaries of Wadi Soba, Rehabilitation and improvement of community existing Hafir (water reservoir as the underground water is salty, Introduction of water saving technology for irrigation from expected water reservoir behind the dam taking into account the high evaporation during dry season, Introduction of Women income generation activities and capacity building of popular committee and youth in flood disaster (prepareness and management).

# The population census in 2008 showed that 49 percent of migrants in Sudan have migrated to Khartoum. Most of the population are vulnerable in terms of income level as the majority of them came from other States to Khartoum due to natural disasters of drought and desertification and armed conflicts and also for the purpose of education and improving living conditions. The most vulnerable segments in urban community are the new migrants, displaced persons, women and children, and increasing numbers of young people. Most of indigenous groups are from Darfur, Nuba Mountain in Kordofan and Nubian from North Sudan. Almost, most of the indigenous groups are fully integrated in the urban fabric by process of re-planning of informal settlements and provision of secured land title to their home and socially and ecomically integrated by having engaged in the local economic activities as casual labour, self-employment and jobs in private and public sectors.

Karari Locality

Karari Locality is located downstream of Wadi Syyidna, Khor Shambat and Khor Omer. Due to flood impacts (see info above), flood early warning systems are needed. To understand flood impacts and local needs, consultations were conducted in El Fateh settlement, which is part of El Fateh Adminstrative Unit. The project also targets Al-Thowrat (blook 22 and 23), in which consultations will be conducted during the full proposal development phase.

# Table 4: Karari target area and disaggregated data (for establishment of early warning system)

| Target area | Total | Women | Children (<15) | Youth (15-24) | Elderly (>60) | Disabled | Informal | Ex-DPs | Indigenous |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Karari Locality | 1,293,195 | 659,529 | 55,605 | 254,759 | 125,431 | 49,141 | 3% | 12% | 11.7% |
| El Fateh Adminstrative Unit | 86,332 | 44,893 | 37,123 | 17,180 | 8,374 | 3,885 | 0 | 95% | 29% |
| El Fateh | 53,632 | 27,889 | 23,062 | 10,136 | 5,202 | 2,413 | 0 | 97% | 34% |

# Source: community and focus group consultations*

The area is disposed to rainfall disasters.  It is a densely populated area whose inhabitants are of mixed tribal origin, the majority of whom are low-income groups. Most were originally displaced persons (DPs) in Khartoum prior to their transfer to the present location. The causes of their original displacement vary between drought, desertification and conflicts. The dominant type of work in El Fateh area is self-employment and casual labor. Poverty is rampant and exceeds 70 percent. Only 48 percent of housholds is connected to piped water while 52 percent depend on water vendors at exetemly high price for inferior water. There is no electricity depite some electric poles fixed on main streets. The majority of houses (over 80 percent) is built of mud. 70 percent of group members in El Fateh had no previous experiences with floods. Communication in the pre / during disaster period was through different means of mass media (radio, and TV) and few through modern means of communication such as cell phones. It was found by the Disater Magement and Refugee Studies Institute (DIMARSI) in focus groups discussion in El Fateh that the damages in the area were due to weakness of the buildings, lack of coordination between governmental authorities in containing the disaster, and bad drainage systems. The most vulnerable groups are children, women, elders and handicapped for the same reason as in East Nile.

Omdurman Locality

Figure 14: Houses Destroyed and Neigbourhood inundated with flood – West Omdurman in 2014

Omdurman and Karari localities  are located downstream of Wadi Syyidna, Khor Shambat and Khor Omer. Due to flood impacts (see info above), flood early warning systems are needed. To understand flood impacts and local needs, consultations were conducted in El Fateh, which is part of El Fateh East Administrative Unit of Karari Locality. Consultations in all target communities Al Salha and Al Gea’a will be conducted during the full proposal development phase.

# Table 5: Omdurman target area and disaggregated data (for establishment of early warning system)

| Target area | Total | Women | Children (<15) | Youth (15-24) | Elderly (>60) |
| --- | --- | --- | --- | --- | --- |
| Omdurman Locality | 698,900 | 345956 | 298731 | 137683 | 67793 |
| Al Salha | 25,000 | 12,625 | 11,250 | 4,950 | 2,150 |
| Al Gea’a | 13,810 | 6,960 | 6,213 | 2,679 | 1,119 |

# Source: community and focus group consultations*

# Project / Programme Objectives:

# Overall objective:

Increasing flood and drought resilience in Khartoum metropolitan area through integrated urban-rural watershed management, spatial strategies, EWSs and water harvesting.

# Sub-objectives:

- Increase institutional capacity of Khartoum state and municipal government to increasing the flood and drought resilience by integrating risks and vulnerability information into strategic plans and warning systems that consider the ‘whole water system’ in Khartoum state and municipality.

(In line with AF Outcome 2: Strengthened institutional capacity to reduce risks associated with climate-induced socioeconomic and environmental losses).

(In line with AF Outcome 7: Improved policies and regulations that promote and enforce resilience measures).

- Strengthened awareness and ownership of adaptation and climate risk reduction processes and activities in the most flood and drought vulnerable communities through community level action planning and establishment of early warning systems

In line with AF Outcome 3: Strengthened awareness and ownership of adaptation and climate risk reduction processes at local level

(In line with AF Outcome 6: Diversified and strengthened livelihoods and sources of income for vulnerable people in targeted areas).

- Increasing the flood and drought resilience of the most at risk / vulnerable communities and their assets in and around Khartoum through physical interventions

(In line with AF Outcome 4: Increased adaptive capacity within relevant development and natural resource sectors)

# Project Components and Financing:

# Table 6: project components and financing

| Project Components | Expected Outcomes | Expected Outputs |  | Amount (US$) |
| --- | --- | --- | --- | --- |
| 1. Institutional capacity strengthening of Khartoum state and municipal government | - Increased government capacity to reduce flood risks and increase resilience to drought of all Khartoum inhabitants and surrounding villagers through integrated urban watershed management - Increased government capacity to avoid development and housing in flood-risk areas and to plan and manage development in safe places through spatial planning strategies - Increased capacity to predict floods and warn inhabitants downstream of Khartoum State’s Wadi Soba (East Nile Locality), Wadi Syyidna (Omdurman Locality) and Wadi Syyidna, Khor Shambat and Khor Omer (Karari Locality) | - One Khartoum state / metropolitan area integrated urban-rural watershed management strategy focused on drought (i.e. water supply) and flood resilience, including trainings conducted and knowledge products produced that can guide other state and municipal governments - One Khartoum metropolitan area spatial / urban strategy focused on flood and drought risks and vulnerability and risk maps produced, including trainings conducted and knowledge products producted that can guide other municipal governments - Three wadi early warning systems established (Locality level) in flood zones of Khartoum Wadi’s and integrated into Khartoum city flood warning system, including trainings conducted and knowledge products produced that can guide other institutions |  | 476,000 400,000 450,000 1,326.000 |
| 2. Community-level action planning | - Increased awareness, ownership and community-level capacity to develop, operate and maintain interventions in target communities | - Seven downstream community-level early warning systems established, including practical knowledge products produced - Eleven community plans developed, and community members (especially women and youth) trained to operate and maintain early warning systems and water supply / irrigation systems (in support of livelihoods) - Community members trained in seven downstream communities to construct flood resilient and environmentally friendly houses, including practical knowledge products produced |  | 400,000 600,000 200,000 1,200,000 |
| 3. Physical interventions to increase flood and drought resilience of communities | - East Nile Locality and especially Soba Sharq Administrative unit (and El Kariab, El Marabi and ElHuda within it) protected from floods - Inhabitants of East Nile Locality and especially East Soba Adminstrative Unit in Rural area such Elsheik Alamin, Al Bayada and Um Ketra villages in the Upstream have increased the resilience of their livelihoods (agriculture, cattle) | - Two dams / water reservoirs constructed up-stream of Wadi Soba, leading to upstream villages water and livelihood security and downstream communities flood reduction, including technical knowledge products produced |  | 5,800,000 |
| Total |  |  |  | 8.326.000 |
| - Project/Programme Execution cost - Total Project/Programme Cost - Project/Programme Cycle Management Fee |  |  |  | 874.000 |
|  |  |  |  | 9.200.000 |
|  |  |  |  | 782.000 |
| Amount of Financing Requested |  |  |  | 9.982.000 |

# Projected Calendar:

# Table 7: project calander

| Milestones | Expected Dates |
| --- | --- |
| Start of Project | August 2019 |
| Mid-term Review (if planned) |  |
| Project/Programme Closing | August 2023 |
| Terminal Evaluation |  |

# pART ii:  Project / programme JUSTIFICATION

- Project components

In order to achieve the overall project objective, to ‘increasing the flood and drought resilience in Khartoum metropolitan area through integrated watershed management, spatial strategies and Early Warning Systems,’ the project takes a comprehensive approach to address flood and drought impacts in Khartoum city and surrounding areas. As suggested by the Ministry of infrastructure and transportation and a representative of Khartoum municipal government, an approach that looks at the ‘whole’ water catchment system is required to manage droughts and floods in and around Khartoum city, taking into account upstream water harvesting options, agriculture irrigation and groundwater recharge and downstream drinking water supply, flood reduction options and urban expansion and population growth trends.

The project will achieve this through a combination of 1) Khartoum state- and city-level institutional capacity strengthening to plan, develop and manage above in combined with spatial strategies and the development of early warning systems, 2) concrete interventions, including an up-stream water harvesting system that will also reduce flood impacts in East Nile community (i.e. the most flood vulnerable community in Khartoum) and the establishment of flood early warning systems in communities located downstream of Wadi’s that lead to Kahrtoum and 3) increased community ownership over activities.

A specific approach to respond to the needs of women and youth will be taken while also considering the needs of other vulnerable groups such as DPs. This is achieved through a ‘gender’ baseline and approach (see annex 2) which requires a data baseline and the engagement of representatives of these groups in consultations – and where groups are formed and sustained throughout all stages of the project and through which communities participate in project implementation: in planning and executing activities and monitoring. Below, the rationale for the need of the different components is discussed.

Component 1: Institutional capacity strengthening of Khartoum state and city

In line with AF outcomes 2 and 7 and Sudan government priorities (see Part II.D), this component will focus on increasing the flood and drought resilience of Kahrtoum city and surrounding areas by integrating flood and drought risks and vulnerability information into strategic plans and early warning systems that consider the ‘whole water system’ in Khartoum state and municipality by developing:

  - One Khartoum state / metropolitan area integrated urban-rural watershed management strategy focused on drought (i.e. water supply) and flood resilience, including trainings conducted and knowledge products produced that can guide other state and municipal governments

  - One Khartoum metropolitan area spatial / urban strategy focused on flood and drought risks and vulnerability and risk maps produced, including trainings conducted and knowledge products producted that can guide other municipal governments

  - Three wadi early warning systems established (Locality level) in flood zones of Khartoum Wadi’s and integrated into Kahrtoum city flood warning system, including trainings conducted and knowledge products produced that can guide other institutions

The information generated under above outputs will allow Khartoum state and municipal government to reduce flood risks and increase resilience to drought of all Khartoum inhabitants and surrounding villagers. It will also increased capacities to avoid development and housing in flood-risk areas and to plan and manage development in safe places. For the Localities downstream of Wadi’s that are at risk of floods, flood early warning systems will be established. In short, this component is required to produce the lacking flood and drought risks information in and around Khartoum and to use this to develop a comprehensive response.

Figure 15: Integrated flood management plan and early warning system models developed by  Water research centre, university of Khartoum, which can be adapted for this project.

Component 2: Community-level action planning

In line with AF outcome 3 and 6 and government priorities (see Part II.D), this component will focus on strengthening the awareness and ownership of adaptation and climate risk reduction processes and activities in the most flood and drought vulnerable communities through community level action planning by:

  - Establishing seven downstream community-level early warning systems, including practical knowledge products produced.

  - Developing eleven community plans, and community members (especially women and youth) trained to operate and maintain early warning systems and water supply / irrigation systems (in support of livelihoods).

  - Training of community members in seven downstream communities to construct flood resilient and environmentally friendly houses, including practical knowledge products produced

The above outputs produced will increase the awareness, ownership and community-level capacity to develop, operate and maintain interventions in target communities. This is required to ensure interventions respond to community and vulnerable groups needs and to sustain interventions and livelihoods. Early warning systems will be established at settlement / community level and coordinated with at the unit and Locality level. This activity is rather innovative because the settlements consists of large groups of (unorganized) ex-informal DPs. The community plans will focus on operation and maintainance arrangements for the early warning systems but also for upstream water harvesting / irrigation measures. As suggested by women groups, revolving micro-credit funds could be used for maintenance and replication purposes, but this will be further explored during the full proposal development phase. The flood prone target settlements have been identified through consultations.

Component 3: Physical interventions to increase flood and drought resilience of communities

In line with AF outcome 4 and government priorities (see Part II.D), this component will focus on  increasing the flood and drought resilience of the most at risk / vulnerable communities and their assets in and around Khartoum by:

  - Construction of Two  dams / water reservoirs constructed up-stream of Wadi Soba, leading to upstream villages water and livelihood security and downstream communities flood reduction, including technical knowledge products produced.

The above intervention will reduce flood impacts on the most flood-at-risk East Nile settlements while enhancing water availability to sustain livelihoods of upstream vllages.

Wadi Soba is a large ephemeral water shed in East Nile Locality, Khartoum State. The Wadi is infamous because it often poses threat to life and properties during wet rainy seasons. Soba Wadi is characterized by several tributaries that join the main water course as it flows from North to South-West direction. Watershed area of Soba Wadi is large; it is about 1280 km2.

Figure 16:  Wadi Soba Catchment Area (1280 km2)

Preliminary hydrological study of the whole catchment and for each sub-catchment separately was undertaken by Khartoum State Roads, Bridges and Drainage Corporation (RBDC) but also by the university (see annex 3). Two dam locations have been identified thus far. One is Um jidad and the other is Kaboyta. Um Jidad Wadi is located on the east-upper watershed of Soba Wadi with a sub-basin area of 194 km2 as shown on Figure 17. Kaboyta Wadi is located on the west-upper watershed of Soba Wadi with a sub-basin area of 124 km2 as shown on Figure 18.

These dam locations in the upper part of Wadi Soba watershed have been chosen because the area is thinly populated unlike further downstream the Wadi. Moreover, good dam location sites are identified there; thus better control of the Wadi flow will be possible by dams upstream the watershed than downstream.

The design process of the two dams is evolving. Thus far, hydrological studies of the whole catchment and for each sub-catchment separately have been carried out. Accurate locations of each dam axis were confirmed and detailed topographic surveys were carried out at each site.  Preliminary development of these dams is summarized in the following table.

Table 8: proposed dam dimensions

| Dam name | Length, m | Max. height, m | Storage Capacity, Mm3 |
| --- | --- | --- | --- |
| Um Jidad | 4500 | 6.58 | 9.23 |
| Kabota | 2444 | 5.80 | 3.57 |

Although the storage capacity of each dam is relatively large, significant reservoir evaporation and seepage losses are expected. These losses will be assessed when results of the geotechnical investigations become available.

Detailed design of the body of each dam will be made after receiving the geotechnical investigations that are presently going on.

Figure 17: possible dam location on (Um Jidad Wadi) of Wadi Soba

Figure 18.  Possible dam location (on Kabota Wadi)  of Wadi Soba

Each dam will be designed as earth dam equipped with reinforced concrete spillway to pass the 50-year flood and bottom outlets to control reservoir sedimentation and downstream water releases. The upstream face of the dam will be protected from scour and wave action by rip rap. Energy dissipaters downstream the spillway and bottom outlets will be appropriately provided. Detailed reservoir routing scenarios for each dam will be made after finalizing the detailed design. Probability of each reservoir being filled each year will be assessed as well.

During the full proposal phase, feasibility studies and  environmental and social risks and impacts assessment will be conducted in line with AF ESP and GP. Depending on this, locations and dimension may be adjusted (i.e. more smaller dams). Eventually, all details, including exact location, dimensions, land ownership and use, etc. will be provided of all proposed activities so that all potential environmental and social risks and impacts can be identified.

- Economic, social and environmental benefits

Table 9: Expected economic, social and nnvironmental project benefits

| Type of benefit | Baseline | With/after project |
| --- | --- | --- |
| Economic | Climate change is already leading to economic and livelihood losses, caused by floods and droughts impacts on assets and agriculture and cattle (lack of water) | Component 1: - Strategies will reduce negative flood and drought impacts in Khartoum city and surroundings, which will reduce negative effects on urban and community economies - Government budget and resources for disaster relief activities during and after a potential disaster will be reduced and saved Component 2: - Trainings in support of livelihood sustainability and flood reduction (i.e. EWSs) will sustain and improve income generation for the most vulnerable groups, especially women and youth and will empower them in decision-making processes. Component 3: - Interventions will reduce loss of assets for the most flood vulnerable communities and groups (poor, DPs) and in that way reduce negative economic effects - Interventions will reduce livelihood losses for the most drought vulnerable communities and groups (poor, people dependend on agriculture and cattle as main source of income) |
| Social | Climate change is already leading to negative social impacts, especially caused by floods and droughts, leading to rural – urban immigration and social tension and unequal development benefits | Component 1: - Strategies will be gender sensitive, which means specific needs of vulnerable groups (poor, DPs, women, youth) will be considered and included in the strategies - Disaster induced negative impacts on people’s access to basic services will be reduced Component 2: - Through trainings and decision-making platforms, social networks of the residents will be strengthened and improved, especially between DPs and host community members - Community and household self-help will be improved, especially of women-headed households and youth Component 3: - Concrete interventions will contribute to social well-being, especially for vulnerable groups (DPs, poor, women, youth, etc.) - Disaster induced negative impacts on people’s access to basic services will be reduced |
| Environmental | Climate change is already leading to negative environmental impacts, especially differences in temperature and precipitation, leading to floods and droughts, which in turn leads to erosion, deforestation, deserfication, etc. | Component 1: - Natural water sources such as streams, underground water tables and ground wells will be better managed to reduce negative environmental impacts Component 2: - Community awareness of flood impacts, also on the environment and the relation between flood and health issues will be improved Component 3: - Environmental health and waste related issues will be reduced due to the improved flood infrastructure |

Approach to ensure equal distribution of benefits to the most vulnerable groups

In annex 2, a gender approach and baseline is included. This is a ‘work-in-progress’ annex, which means all details will be provided during the full proposal development phase. At this stage a ‘basic’ approach and baseline for women is provided, but more details will need to be included, also for specific approaches for youth and DPs.

- Cost-effectiveness

UN-Habitat analysed both individual proposed interventions and the total package of proposed interventions from a cost-perspective point of view (besides other selection criteria related to sustainability and potential environmental and social risks) to maximize the beneficiaries reached and impacted.

Cost-effective rationale component 1: land use planning strategies are considered to be one of the most cost-effective ways to understand and respond to climate change risks and vulnerability, especially to avoid future development in risk areas (and cost associated with this potential risk, such as destroyed houses and assets. The same accounts for the development of an integrated watershed management strategy, which will allow Khartmoum state and municipal government to make strategic choices, also from a cost-effective point of view. As for the establishment of early warning systems, this is also an effective way of avoiding costs caused by future floods. Early warning systems will be established for the communities at risk of flash floods from Wadi’s ending in Khartoum.

Alternatively, infrastructure interventions, such as strengthening of drainage channels and construction of resilient houses in areas at risk of floods could be proposed, but this is prioritized for the East Nile community, which is most at risk (and formely heavility impacted – including related high costs) from floods.

From a sustainability point of view, capacity building of government institutions will improve the long-term impact of the project, including associated avoided costs related to floods and drought impacts. The same accounts for the partnering with the Water research centre, university of Khartoum.

Cost-effective rationale component 2: community-level capacity building and planning activities are proposed to ensure ownership and sustainability of the project and proposed activities, including establishing operation and maintenance arrangements, which in turn will avoid costs when infrastructure is not used and maintained properly. Because the cost-effectiveness of flood resilient houses can be arbitrair in areas that don’t experience extreme flood impacts, community members will be trained to construct these houses themselves.

Alternatively, interventions are solely planned from state or municipal level, but this would reduce ownership of the project and interventions and thus have negative effect on sustainability and related costs.

Cost-effective rationale component 3: The construction of dams / water reservoir to provide water to upstream villages while reducing flood impacts downstream in East Nile community, which is most at risk (and formely heavility impacted – including related high costs) from floods, is a cost-effective way of increasing both flood and drought resilience.

Alternatively, the East Nile community could be relocated or drainage channels improved. However, due to the extreme flood impacts, this would require relocating the whole community, which is not feasible, or constructing large drainage channels, which is more costly and for which is little space available. Moreover, this would not lead to the water supply benefits upstream. Establishing only a flood early warning system is also not feasible because of the remaining extreme flood rsks and impacts.

Table 10: Cost-benefit analysis of proposed inerventions

| Interventions / activities |  | Target Community | Estimated nr of beneficiaries | Estimated cost (US$) and cost-effectiveness of direct beneficiaries |
| --- | --- | --- | --- | --- |
| Priority investments | Detailed activities |  |  |  |
| 1. Institutional capacity strengthening of Khartoum state and municipal government | - One Khartoum state / city integrated urban watershed management strategy - One Khartoum metropolitan area spatial / urban strategy - Three wadi early warning systems established (Locality level) | Khartoum state / metropolitan area Khartoum metropolitan area East Nile Loc Karari Loc Omdurman Loc | 8 million 6.2 million 6.2 million 1,078,498 1,293,195 698,900 | 476,000 = 0,06 pp 400,000 = 0,05 pp 400,000 = 0,05 pp 150,000 = 0,1 pp 150,000 = 0,1 pp 150,000 = 0,2 pp |
| 2. Community-level action planning | - Seven downstream community-level early warning systems established - Eleven community plans developed, and community members (especially women and youth) trained - Community members trained in seven downstream communities to construct flood resilient and environmentally friendly houses | El Kariab El Marabie Al Huda Al-fateh Al-Thowrat Al Salha Al Gea’a Total: El Kariab El Marabie Al Huda El sheikh Alamin AL Bayada Um Ketra Um Ushyra Al-fateh Al-Thowrat Al Salha Algea’a Total El Kariab El Marabie Al Huda Al-fateh Al-Thowrat Al Salha Al Gea’a Total: | 28.500 26.370 14,800 53,632 TBD 25,000 13,810 >162,000 28.500 26.370 14,800 7,200 3,600 TBD TBD 53,632 TBD 25,000 13,810 >200,000 28.500 26.370 14,800 53,632 TBD 25,000 13,810 >162,000 | 50,000 = 2 pp 50,000 = 2 pp 50,000 = 3 pp 50,000 = 1 pp 50,000 = TBD 50,000 = 2 pp 50,000 = 3 pp 50,000 = 2 pp 50,000 = 2 pp 50,000 = 3 pp 50,000 = 7 pp 50,000 = 14 pp 50,000 = 0,9 pp 50,000 = TBD 50,000 = 1 pp 50,000 = TBD 50,000 = 2 pp 50,000 = 3 pp 50,000 = 2 pp 50,000 = 2 pp 50,000 = 3 pp 50,000 = 1 pp 50,000 = TBD 50,000 = 2 pp 50,000 = 3 pp |
| 3. Physical interventions to increase flood and drought resilience of communities | - Two dams / water reservoirs constructed up-stream of Wadi Soba, leading to upstream villages water and livelihood security and downstream communities flood reduction, including technical knowledge products produced | East Nile Loc Especially: Soba Sharq Administrative unit And upstream villages Total | 1,078,498 113,433 TBD >130,000 direct | 5,8 mill = 5,3 pp 5,8 mill = 51 pp TBD |

During the full proposal development phase, more details will be provided, including direct and indirect beneficiaries, etc. However, with the large proportion of children and youth and large numbers of (ex-)DPs, consultations during the full proposal will focus on their, and that of women, specific benefits / needs and concerns.

Altogether, the project will be cost-effective by:

- Avoiding future costs associated with damage and loss due to climate change impacts (especially floods and drought) and to ensure the interventions are sustainable;

- Efficient project operations because of ‘in-house’ technical support options and capacity building expertise and because of direct partnering with government institutions and university (thereby building their capacity as well as reducing costs);

- Community involvement through community capacity building and planning

- Selecting technical solutions based on cost-, feasibility and resilience/sustainability criteria

- Consistency with national or sub-national strategies

This project has been designed to align with below national, sub-national and sectoral development policies, strategies and plans on development, climate change and disaster resilience.

Soon after the Earth Summit in 1993, Sudan signed and ratified the UNFCCC and committed itself to active cooperation within the global community to address the problem of climate change. Sudan submitted its 1st National Communication in 2003, prepared a NAPA in 2007, submitted its 2nd National Communication in 2013, prepared a NAP in 2014 and submitted its INDC in 2015. The strategic goals of Sudan’s 25-year vision, as well as ongoing national policy processes have parallel goals to climate change adaptation (i.e poverty reduction strategy paper). Below table provides an overview of the main national, sectoral and sub-national strategies and how the project aligns with these. During the full proposal development phase, more details on sectoral and sub-national strategies will be provided.

Table 11: summary of the main climate change related policies and national and sectoral policy priorities that align with this project. In bold is particularly relevant for this project.

| Policy / Document | Year submitted / ratified |  | Policy priorities that align with this project |
| --- | --- | --- | --- |
| Climate change priorities |  |  |  |
| National Adaptation Programme of Action (NAPA) |  | 2007 | Three highest priority sectors identified: - Agriculture - Water - Public health Key Adaptation Activities in Agriculture relevant for this project - Drought early warning systems for disaster preparedness Key Adaptation Activities in Water Resource Management relevant for this project - Introduction of new water harvesting/spreading techniques making use of intermediate technologies; - Promotion of greater use of effective, traditional water conservation practices; - Rehabilitation of existing dams as well as improvements in water basin infrastructure for increased water storage capacity, particularly in central and western Sudan; - Construction of dams and water storage facilities in some of water valleys, particularly in western Sudan; - Extension services in capacity strengthening in water capture and storage techniques for small-scale farmers. Key Adaptation Activities in Public Health relevant for this project: - Provision of alternative water supply systems for domestic use that do not involve open standing water areas. Several policy issues were identified, of which the following are most relevant for this project: - Policies for water resource management and agriculture should stress provision of safe potable water at the level of rural area, towns and migrating tribes’ routes. The latter is particularly important for the reduction and avoidance of conflicts and friction between farmers and herders. - A national land use plan should be adopted. - A national early warning system should be established. |
| 2nd National Communication (SNC) |  | 2013 | Focus sectors: - Water resource - Coastal zone Water resource - Framework for climate change adaptation: In the immediate near-term, government policy should be modified to promote the following adaptation actions regarding small-scale agricultural practices: - Water supply: These include the introduction of new water harvesting/spreading techniques making use of intermediate technologies - Water demand: These include the promotion of greater use of effective, traditional water conservation practices For large-scale agriculture, government policy should be modified to promote the following adaptation actions in the immediate near-term: - Water supply: These include the rehabilitation of existing dams as well as improvements in water basin infrastructure for increase water storage capacity - Water demand: They also include the improvement of on-farm water management such as the use of modern irrigation systems (sprinkler and drip) and modernization of surface irrigation system through the adoption of canal lining, long furrow irrigation and optimization of field configurations. |
| National Adaptation Plan (NAP) |  | 2014 | Focus on: - Agriculture - Water - Health - Coastal zones Khartoum state: Rapid urban growth combined with rising temperatures, rainfall variability, and river fluctuations have placed serious pressure on Khartoum’s resources. Vulnerable locations: Water: East Nile locality |
| Intended Nationally Determined Contributions (INDC) |  | 2015 | Focus on: - Agriculture - Water - Health - Coastal zones Water sector relevant priorities: - Integrated Management of the water resources to meet the current and future challenges/needs - Water harvesting (dams, hafirs, terraces, etc.) to assist vulnerable communities to adapt and build their resilience facing increasing vulnerability of water sources/resources - Establishment of rain gauge stations to monitor and provide hydrological information - Introduction of a revolving micro-credit fund to support implementation of small water harvesting projects |
| General development priorities |  |  |  |
| Sudan’s 25-year strategy 2002-2027 |  |  | The strategy regognisez, through plans for irrigated agriculture, that apart from any climate change considerations, future water demands to satisfy development goals are well in excess of water supply. |
| Sectoral priorities |  |  |  |
| Disaster Risk Reduction plan or policy, incl. Early warning systems |  |  | The policy for disaster risk reduction is under preparation together with the early warning system for the river |
| Sub-national priorities (Khartoum state and city) |  |  |  |
| Khartoum structural plan 2008-2033 |  | 2008 - 2033 | Provides framework for development. Watershed and spatial planning strategies should be integrated / mainstreamed into it. |
| Khartoum State strategic plan |  | 2017 - 2030 | Identified priorities: - poverty - Water - Health - Environment - Energy |
| Khartoum 4 years plan |  | 2017 -2020 | - Rehabilitation of drainage system and construct new ones - Increase the green areas and coverage - Trees plantation in streets - Plantation of green-belts around Khartoum |

- Compliance with relevant national technical standards

In line with national standards / requirements, an environmental and social risks and impact assessment will be conducted in line with AF ESP and GP during the full proposal development phase for output 3.1. (construction of dams / water reservoirs). The EIA compliance procedure will be as follows:

##### Screening process

At the start of the EIA process, the proponent submits a policy brief containing an initial environmental evaluation to the HCENR. The HCENR then reviews the document and decides if an initial permit is granted for the project or if it is rejected. For projects which have obtained such a permit, an EIA report is then prepared.

##### Provision for sensitive areas

According to the EPA 2001, all development projects outside environmentally protected areas and in environmentally sensitive areas require an EIA.

##### Contents of the EIA report

According to the Act, EIA studies must contain the following:

- Description of the existing environmental conditions as a baseline.

- Description of the project.

- Assessment of potential environmental impacts, both positive and negative throughout the project phases.

- Provision of recommendations to mitigate the negative environmental effects.

Also negative impacts that can be evaded upon execution of the project shall be identified and project alternatives should be proposed.

##### Review process

The EIA report is reviewed by HCENR. A committee of experts then checks the contents of the EIS against the review checklist that was formulated by HCENR. The process is not open to the public. The review checklist consists of 7 areas:

(1) baseline conditions;

(2) description of the planned project and alternatives;

(3) assessment of the impacts and effects on the environment, public health and management of natural resources and how the different effects are connected to how the surroundings may react;

(4) mitigating measures;

(5) layout and readability;

(6) complementary questions, such as how public participation and opinions are dealt with; and

(7) the adequacy of the whole statement

##### Integration of EIA into decision-making

It is not clearly stated in the legal text how EIA is integrated into decision-making, but upon review recommendations and approval of the EIA report by HCENR, the project proponent is given permission to implement the project.

Consultations have been conducted with HCENR, also for coordination and national technical standards compliance purposes, especially related to EIA requirements and procedures.

During the full proposal development phase, more details on relevant rules, regulations and standards and the procedure to comply to these, including cooperation with authorizing offices, will be provided standards

# Table 12: Compliance with relevant notional technical standards

| Expected concrete output/intervention | Relevant rules, regulations, standards (to comply to AF principle 1) |  | Compliance, procedure and authorizing offices |
| --- | --- | --- | --- |
| - One Khartoum state / metropolitan area integrated urban-rural watershed management strategy - One Khartoum metropolitan area spatial / urban strategy - Three wadi early warning systems established | Irrigation and Drainage Act, 1990; The Water Resources Act, 1995; The Groundwater Regulation Act (1998); The Public Water Corporation Act (2008). Urban Planning and Disposal of land Act 1994 Land Resources Regulation Article 186 - Right-based Civil Defence Act 2005 | Coordinate procedures for surface and underground water uses for protection, irrigation and drinking. Authorizing offices: National Council for Water Resources Ministry of Irrigation and Electricity, Ministry of Infrastructure , Roads and Drainage - Regulation of water for different uses and ensure non-contamination - Monitoring and supervision of uses in accordance with the rules - Approval of dams construction for protection, water storage and electricity Coordinate (regular Meetings of state Planning Committees) development and procedures with National Council for Physical Development, State Ministries of Physical Planning and Public Utilities Coordinates plans and measurements related related to disaster, emergency and relief; Raise awareness and communicate information to the people in risk areas |  |
| - Seven community-level early warning systems established - Eleven community plans developed - Community members trained | Civil Defence Act 2005 Not relevant – following local goverannce procedures International Build Back Better principles will applied | Coordinates plans and measurements related related to disaster, emergency and relief; Raise awareness and communicate information to the people in risk areas |  |
| - Two dams / water reservoir constructed up-stream of Wadi Soba, leading to upstream villages livelihoods and water security and downstream communities flood reduction, including technical knowledge products produced | Irrigation and Drainage Act, 1990; The Water Resources Act, 1995; The Groundwater Regulation Act (1998); The Public Water Corporation Act (2008). Above establishes procedures for surface and underground water uses for protection, irrigation and drinking | Coordinate procedures for surface and underground water uses for protection, irrigation and drinking Authorizing offices: National Council for Water Resources Ministry of Irrigation and Electricity, Ministry of Infrastructure , Roads and Drainage - Regulation of water for different uses and ensure non-contamination - Monitoring and supervision of uses in accordance with the rules - Approval of dams construction for protection, water storage and electricity |  |

- Duplication with other funding sources

Table 13: relevant projects, relevant project interventions and lessons learned and complimentary potential and non-duplication information

| Relevant projects/programme, executing entity and budget | Relevant interventions and lessons learned | Complimentary potential and non-duplication |
| --- | --- | --- |
| - Watershed / water resource management - Water supply |  |  |

| Eastern Nile Watershed management project USD 35 million (WB) 2009-2015 | - Adoption by the Eastern Nile countries of sustainable land and water management practices in selected micro-watersheds in the Eastern Nile Basin - Required good engagement / participation stakeholders - Sustain knowledge through research institutions | Complimentary potential: - Use lessons learned, including guidelines for community watershed management Non-duplication: - Other location and project ended |
| --- | --- | --- |
| # Reduction of Risks and Vulnerability Based on Flooding and Droughts in the Estero Real River Watershed # USD 5,5, million (AF / UNDP) 2011-2016 | - Infrastructure for storing and using rain and surface water in eight micro-watersheds in the upper watershed of the Estero Real River; introducing more efficient use of water in all production processes, increasing infiltration, strengthening soil structure, and stabilizing slopes; institutional development and capacity building in micro-watersheds, municipalities, and participating national institutions; ongoing monitoring and analysis of climatic conditions and changes in land use, water flows and soil quality | Complimentary potential: - Use lessons learned regarding approach and techniques Non-duplication: - Other countries |
| - Spatial / urban planning |  |  |
| UN-Habitat Institutional Capacity Development of Darfur on Urban and Regional Planning USD 2,128,315 (USAID-OFDA) 2011-2013 | - Institutional capacity successfully enhanced at the State Ministries of Planning and Urban Development (MPUDs), through on-the-job training and provision of up-to-date ICT equipment. - A Regional Spatial Strategy for reintegration of DPs in Darfur successfully developed, providing guidance to the government authorities and the local leaders for supporting decision making on where to invest and carry out the reconstruction process. It integrated macro level of hazard mapping of drought and flood | Complementary - Approach can be replicated in Khartoum, including a youth approach for improving resilience of houses Non-Duplication - Project was in Darfur - Project was in Blue Nile state |
| UN-Habitat Participatory and Gender-Balanced Urban and Regional Planning, Land Management, Environmental Friendly Construction and Sustainable Livelihood in Blue Nile State USD 1,900,000 (Norwegian Ministry of Foreign Affairs) 2013-2015 | - Capacity of the state government successfully improved to better plan and manage urban settlements for better provision of services and integration of displaced people and improve access to basic services and sustainable livelihood for displaced people and recipient communities in Blue Nile State. - Regional Spatial strategy developed to guide the government in BNS on where best to invest to bring about a higher impact. The plan considered community-based hazard mapping particularly floods) - Youth befitted from establishment of youth centre and vocational training |  |
| - Disaster risk reduction - Flood and drought management - Early warning systems - Resilient housing |  |  |
| UN-Habitat Construction of Public Buildings/Facilities and Housing in Return Sites and Urban Setting USD 5,194,014 (UNDF -Qatar fund) 2016-2018 | - Slum upgrading and Housing (using SSB is environmentally friendly construction technology with reasonable cost comparing burning brick as a typical construction material. SSB does not need to cut and burn trees that has been accelerating drought and floods) | Complementary - Target communities / youth can be trained in current project to build houses applying SSB for increasing resilient housing design - Experience to avoid high risk areas can be used Non-Duplication - Project is in other area - Project is in Blue Nile State - Project is in White Nile State |
| UN-Habitat Promote Peace Building and Stability in the Blue Nile State USD 585,197 (The Government of Norway) 2016-2018 | - Financing urbanization, urban economy and livelihoods (using SSB for the development of DP relocation sites and the infrastructure). The locations have been considered avoiding high hazard areas) |  |
| UN-Habitat Support to Hosting Communities Affected by South Sudanese Refugees in White Nile State USD 900,000 (Government of Japan) 2018-2019 | - Urban Planning and Design, and Urban Economy and Basic Services (Using SSB for the improvement of market places and public spaces) |  |
| Flood Forecasting and Analysis Model (IFAS) for Wadi Flash Flood in Sudan, Eritrea and Etheopia By Water Research Centre, university of Khartoum. | - Satellite images worked well to predict floods but for Khartoum water gauges should be used. | Complementary - Basic model could be applied to flash flood EWS in Khartoum - Cooperation with university of Khartoum Non-Duplication - The project focused on east Sudan + neighbouring countries |
| - Dam / water reservoir construction - Drainage - Irrigation |  |  |
| Several national project on water harvesting | - Water- harvesting techniques have been implemented for nine areas in several states (North Darfur, Nile, North Kordofan, and West Kordofan). These projects have increased community access to reliable water, increasing their capacity to cope with the impacts of reduced precipitation, increased temperature and drought | Complementary - Work with government to develop best practice for dam / water reservoir construction and management - Use lessons learned regarding techniques Non-Duplication - There is no dam upstream of East Nile community / Wadi Soba |
| Green Belt Khartoum State USD 12 million (Higher Council of Environment, urban and rural promotion) 2016 - current | - The Green Belt Initiative should surround the capital by a green wall of trees some 200 metres thick, covering some 280 km, an environmental undertaking to combat desertification. | Complementary - The project will intergarte possible impacts of the green belt in project design Non-Duplication - The green belt will pass through Wadi Soba but will not affect interventions |
| UN-Habitat Peace Building in Darfur through Resource Management and Livelihood USD 1,293,892 (Darfur Community Peace and Stability Fund (DCPSF) 2013-2017 | - Access to water supply successfully enhanced through establishment of a water yard and upgrading of a water dam | Complementary - Use experience of water supply for current project Non-Duplication - Project was in Darfur |
| - Other |  |  |
| Development of 3rd national communication USD 1,3 million (GEF / Higher council for Environment and Natural Resources) 2016-2020 | - Forthcoming | Complementary - Where possible, share lessons learned and cooperate with higher council Non-Duplication - No geographical overlap |

- Learning and knowledge management

Within each component, activities to capturing and share lessons are included. The planned activities under component 1 will provide government institutions with evidence and a knowledge base to make better jusgements and decisions on future climate adaptation measures and urban resilience issues in and around Khartoum. The straetgies and knowledge products developed can also be used / replicated by other states. This will be done through ministry focal points The planned activities under component 2 will provide communities with a better understanding of climate change impacts and how to respond to these. As for the planned intervention under component 3, technical lessons will be captured which can be used elsewhere in the country.

At the regional level, the lessons, tools, methodologies and guidelines from the project will be consolidated and added to the regional knowledge database and shared with the Regional Climate Change focal point/team and other country offices through the Knowledge Management focal point within the UN-Habitat Regional office for Africa.

At the international level, the lessons from the project will be shared with the UN-Habitat best practices unit within HQ through the Knowledge Management focal point for dissemination to all countries; and similarly through the Regional Climate Change focal point/team with the Climate Change Planning Unit within the Urban Planning and Design Branch for consolidation of all knowledge products related to Climate Change.

Table 14: Learning and knowledge management

| Expected concrete output/intervention | Learning objectives (lo) & indicators (i) | Knowledge products |
| --- | --- | --- |
| - One Khartoum state / metropolitan area integrated urban-rural watershed management strategy - One Khartoum metropolitan area spatial / urban strategy - Three wadi early warning systems established | LO: there is limited government experience in developing integrated watershed management strategies – especially comprehensively for a state or urban area - this can be used as an example for replication I: Strategy published online and shared nationally through workshop LO: there is limited capacity to develop spatial / urban plans – especially taking into consideration climate change related risks - this can be used as an example for replication or to feed into a national spatial strategy I: Strategy published online and shared nationally through workshop LO: capture and share best practice for EWSs set-up and feed into larger system I: Manual published online and shared at city-level through workshop | One Khartoum state / city integrated urban watershed management strategy One Khartoum metropolitan area spatial / urban strategy Manual explaining how to set up and operate an of early warning system |
| - Seven downstream community-level early warning systems established - Eleven community plans developed, and community members (especially women and youth) trained - Community members trained in seven downstream communities to construct flood resilient and environmentally friendly houses | LO: capture and share best practice for EWSs set-up at community level, especially for (ex)informal relatively unorganized communities I: Manual published online and shared with other communities in Khartoum through workshop LO: community members have the technical capacity to operate and maintain EWSs and / or water supply / irrigation systems I: Trainings conducted and people attending them LO: community members have the technical capacity to construct resilient houses I: Trainings conducted and people attending them | Practical and simple manual explaining how to set up and operate an of early warning system at community level Technical manuals produced Technical manuals produced |
| - Two dams / water reservoirs constructed | LO: National, state and city government have capacity to plan, construct, maintain and replicate best practice dam / water reservoir I: Manual published online and shared nationally through workshop | Manual to plan, construct, maintain and replicate best practice dam / water reservoir as part of integrated watershed management strategy and spatial planning strategy |

- Concultative process

The project has been designed based on the outcomes of consultations at the national-, state-, city- and community level. Consultations with UN agencies, NGO’s, etc. took place to understand climate change impacts in Sudan, to identify potential focus and target areas and to identify potential risks for vulnerable groups and compliance to human rights, Labour standards, etc. At the national, state- and city-level, consultations focused on ensuring that the project aligns with national and sub-national priorities. At the community level, consultations focused on understanding local climate change impacts and effects, barriers to adapt and possible interventions to address negative impacts. Consultations with women took place to identify specifc climate change impacts and needs and to develop a specific women approach and baseline to ensure equal distribution of benefits (see annex 2).

During the full proposal development phase, community and vulnerable groups consultations will take place, including with youth and DPs / indigenous groups (additional to women) to identify potential environmental and social risks and impacts related to proposed activities.

Below table provides an overview of stakeholders consulted, consultation objectives, outcomes, conclusions and consultation evidence. Annex 1 provides details of community group consultations (i.e. complete surveys) and evidence (i.e. attendance sheets).

Table 15: overview of consultations consulted with government, UN agencies, NGO’s, university, etc.

| Stakeholder, incl. role/function | Objective | Outcome | Conclusion | Evidence |
| --- | --- | --- | --- | --- |
| Dr. Noureldin Ahmed Abdalla AF DA and Secretery Geneneral Ministry of Environment, Natural Resources & Physical Develeopment Higher Council for environment & Natural Resources (HCENR) | - Align proposed project with national priorities - Agree on way forward | - Suggested focus on flash flood issues in Khartoum - Suggested focus on improving Khartoum urban planning and housing construction to respond to flood / cc issues | - Incuded suggested focus in the proposal | Date: 21-05-2018 Method: interview |
| Nagmeldin Gutbi Elhassan Senior researcher Higher Council for environment & Natural Resources (HCENR) |  |  |  |  |
| Dr. Eng. Khalid Mohamed Khair Minister Ministry of infrastructure and transportation | - Align proposed project with national priorities - Identify main climate change impacts, issues and needs - Identify possible governance / management options | - Ministry is responsible for floods, drainage, etc. - Emergency committee (DRR but also covers CC) has representatives from all ministries - Need of EWSs for flash floods, comprehensive model for dams, drainage and protection and capacity building - There are no risk maps - Minstry has models for dams (which store water for irrigation and even drinking) - There are some good examples of community savings for disaster reduction measures, roads, wells, etc. | - Work with emergency committee for EWSs - Integartion of identified needs in proposal | Date 22-05-2018 Method: interview |
| Eng. Elsafi Ahmed Adam General manager Ministry of infrastructure and transportation. Roads, bridges and dranage cooperation |  |  |  |  |
| Maha Mustafa El Tahir Consultancy office Ministry of infrastructure and transportation. Roads, bridges and dranage cooperation |  |  |  |  |
| Dr. Nadir M. Awad President Sudanese Environment conservation Society (NGO) | - Understand main climate change / flood impacts, needs and issues in Khartoum - Identify lessons learned from other projects - Identify potential target areas | - Experience with boreholes and small dams - Khartoum is dependent on rain for drinking, irrigation, cattle, etc. There is enough water, but it is creating problems – not solutions - Urban expension issues: land provided in high risk areas and buildings (build by inhabitants) are very vulnerable - There are some health issues related to floods (malaria and contamination and accidents due to pit latrines) | - Consider using dams / water collection ponds to reduce flooding and provide water in dry season - Need strategic land use approach to reduce land allocation in high risk areas - Need of improving resilience design of houses - Consider issue of pit latrine contamination | Date: 21-05-2018 Method: interview |
| Ali M. Ali Vice president Sudanese Environment conservation Society (NGO) |  |  |  |  |
| Dr. Sumia M. Elsayed Chairperson, Environmental Rehabilittaion Program Sudanese Environment conservation Society (NGO) |  |  |  |  |
| Abeer Elhag Monitoring and Evaluation Analyst UN Women | - Collect info for gender approach - Understand possible risks related to women rights | - There are no ‘women’ focal points in ministries - Legal status: Sudan did not ratify CEDAW - Cultural / religious status: productive but conservative; consider women prefer to work close to home (because of family) and not walk far (because of safety) - Agents of change: best at community level (CBO’s / popular committtes); opportunities with selling / marketing when trained. | - Focus on change at community level | Date: 22-05-2018 Method: interview |
| Suzan E. Abdelslam National project coordinator ILO | - Understand possible risk related to Core Labour Rights | - Relevant Core Labour Rights Not ratified by Sudan: C087; C129; C144 - Possible risks related to possible construction works: social protection, child labour, safety, no proper contracts | - Link to ministry of labour and workers union - Training on-site in vocational training centers (5 in Khartoum) of supreme council under ministry of labour + human resources - Possible involve ILO for maintenance arrangements communities and ministry of engineering | Date: 22-05-2018 Method: interview |
| Adil Mohamed DRR Consultant Executive Director ACCEDR Alequlimi Consultative center for environmental & Disaster Risk Reduction Research | - Understand main climate change / flood impacts, needs and issues in Khartoum - Identify lessons learned from other projects - Identify potential target areas | - Migrants live in high risk areas - Community leaders allocate land for houses in high risk areas - Recurring floods destroy houses and lock people into poverty - Water from flash floods should be utilized and not only drained (as it is more than from floods from Nile) - Popular committee at community level is responsible for services + disaster (communication) – 1000 people per committee - There are officially no temporary (class 4) community anymore in Khartoum - There are some issues of land disputes caused by selling land to multiple people - Combination dams + drainage have reduced floods in certain areas - Possible target areas: - Flash floods and vulnerable groups: East Nile – Marabe / Kiriab (informal); El Fateh (relocated); El Saleh (mixed) - Nile floods and vulnerable groups: White Nile – Lamab | - Need of strategic approach, comprehensive ‘risk’ map of Khartoum and criteria for allocating land in ‘safe’ areas - Need to improve resilience design of houses - Focus on Polular committee for e.g. EWSs and community leaders and women - Consider intervention of dams and drainage - Study possible target areas | Date: 22-05-2018 Method: interview |
| Dr. Babiker I Barsi Hydorlogy stues Water research centre university of Khartoum. | - Understand flash floods risks and needs in Khartoum | - Main issue is urbanization in flood plains / wadi’s (seasonal streams) and not properly designed infrastructure + extreme events getting worse - In Marabe, flash floods were 1-2 meter 3 years ago. - 88 flood event was a one in 800 years event - In last 50 years, there were 30 extreme events (floods and droughts) - Need of EWS for flash floods and dams / water conservation for cattle, agriculture and groundwater recharge - For this, flood risk maps are required - Also need to mainstream cc into action plans, thus e.g. consider floods and future issues in land use planning | - Flood risk maps and other data collection and communication is required to set up EWS with gauges - Dams / water reservoir can reduce flooding whie providing water in dry season. - Conisder option of working together with university on risk mapping and setting up EWS | Date: 23-05-2018 Method: interview |
| Prof. Dr. Gamal M abdo Director Water research centre university of Khartoum |  |  |  |  |
| Dr. Eltigani Sh. Alasam Secretary general High council for Environmental & urban & rural promotion, Khartoum State (HCENR) | - Understand priorities in Khartoum state - Understand main climate change / flood impacts, needs and issues in Khartoum - Identify lessons learned from other projects - Identify potential target areas | - High council focuses on ecosystems in / around Khartoum - Council studied climate change impacts and ecosystems in 112 villages around Khartoum - Green belt project around Khartoum addreses deserfication - East Nile most vulnerable in terms of flash floods - Environmetal and social impact assessment is required for output 3.1. | - Use climate change impacts and ecosystems study in 112 villages around Khartoum - Conduct EIA for output 3.1. in cooperation with HCENR | Date: 24-05-2018 Method: interview |
| Mini workshop Ministry staff | - Reach consensus on most impacted areas (by river floods, flash floods, droughts) - Reach consensus on main vulnerabilities - Reach consensus on main needs / interventions to address vulnerabilities to flash floods and droughts | - See results below | - Integrate outcomes into the project doc | Date 24-05-2018 Method: workshop / discussion |

# Table 16: government mini workshop results: Selection of three most vulnerable localities to the risk of floods in Khartoum

| Name of Locality / | Selection-ranking | Reasons for selection with mentioning specific vulnerable locations |
| --- | --- | --- |
| Khartoum |  | Since it is located between the white and Blue Niles there is a risk of river flood and local flash floods ) |
| Omdurman | ❷ | - Frequent flooding from Wadi Algea’a - Two flood prone areas severely affected in South Omdurman namely: - Al Salha - Algea’a Additional factors aggravated the effect of the flash floods: - the construction of roads lacking the proper crossing structures (e.g. culverts and/or bridges), - Al-Salha is a mixture of formal and informal settlements |
| Karari | ❸ | Two flood prone areas: - Al-fateh (relocation areas) - Al-Thowrat (blook 22 and 23) Sources of flash floods: Khor Shambat and Khor Omer. Additional factors aggravated the effect of the flash floods: - Use of low quality building materials (mud) by poor people - High level of unemployment and poverty - Al-fateh is re-location areas where the informal settlements pockets within urban areas re-located to Al-fateh 1,2,3 & 4 |
| East Nile | ❶ | Three flood prone areas in East Nile Locality severely affected and caused huge damages in housing, and basic services infrastructures, those areas are: - Marabie Al- Shareef (informal settlement) - Al-Kirayab (informal settlement -displaced from drought) - Al Huda (planned residential area) In addition to flash flood, from Wadi Soba, the situation is aggravated by: - Building of informal houses of the poor within the Water-ways in Soba Sharg - Use of low quality building materials (mud) by poor people - The construction of roads lacking the proper crossing structures (e.g. culverts and/or bridges |

# Select three most important interventions for reduction of negative impact of floods in Khartoum

| Theme/مجال التدخل | Selection – ranking | Reasons for selection |
| --- | --- | --- |
| Water harvest (dam) | ❶ | - Villages a long Wadis and Khors suffer from drought after the short rainy season where animal rearing and agriculture are main sources of living in those villages - Construction of water harvest (dams) at Wadi Soba and wadi Algea’a for protection and provision of water during dry season for animals, agriculture, recharge of water table and tourism. |
| Early warning system | ❷ | - Lack of reliable information on flash floods along Wadis and Khors - Need for early warning system supported by flood gauges along the Wadis connected to central database to have real time data |
| Drainage system model | ❸ | - Khartoum is flat and the peak of the river floods is coincided with the peak of rainfall in August every year - Pumping of water to the river is inevitable to avoid the river water from inundating the areas adjacent to the river banks - Drainage capacities is insufficient and incomplete. A demonstration drainage system model need to be tested and replicated by the government |

Table 17: Overview of community and vulnerable groups consultations conducted

| Stakeholder, incl. role/function | Objective | Outcome | Conclusion | Evidence |
| --- | --- | --- | --- | --- |
| Mohamed Ahmed Mustafa Chairperson of El Kariab Popular Committee | - To understand community perception of climate change hazards in the past and for communities to become aware of changes - To understand constraints and barriers and underlying climate change vulnerabilities of the affected community - To identify needs to address climate change impacts - To identify specific needs of women | - There are specific indigenous customs of community solidarity through collective support to individuals during emergency (called Nafeer) or social events (marriage, Funeral etc) both in cash and kind. - Suggested focus on improvement of flash flood reduction infrastructure and local drainage system issues at community level and upstream - Suggested focus on strengthening community level and individuals’ knowledges, institutional and organizational and skills to respond effectively to flood - Early warning and monitoring system along Wadi Soba developed and functioning and an emergency room created at community level - Target communities broadly represented and effectively participated in the state plan for adaptation to climate change |  | Date: 2- 07- 2018 Method: Community/Group discussion |
| Members of El Kariab Popular Committee attended Consultation: - Batoul M. Ahmed - F - Fatehi M. Issa - M - Mekki O. Mohamed -M - Aisha Yacoub F - Khadeiga Ahmed - F - Wedad Hassan - F - Mohamed Ali - M - Mohamed Wagei Alla - M - Hassan Ibrahim - M Popular Committee is elected voluntary body at community level responsible for supervision of services delivery and spearhead at times of disaster and emergency |  |  |  |  |
| Ms. Awadia Abdel Rahman Head of Women Union El Kariab |  | - The women union has strong solidarity and working together through women group savings (locally called Sanduq) on a rotational manner - Develop the capacity of the community; knoweledge and skills, organizing and planning capacity - Develop an early warning system - Establish communication, coordination and information sharing mechanizims |  | Date 02-07-2018 Method: Focus group Discussion |
| Members of the Women Union attended the consultation - Ms. Awadia Abdel Rahman - Ms. Nura El Mubarak - Ms. Manal abdel Rahim - Ms. Wedad Hassan Women Union is a branch of state and national Women Union |  |  |  |  |
| - Adil Ahmed East Nile Locality - Soba East Administrative Unit El Marabie block No 1 Phone # +249912369076 - Amgad Nouh Shoukry East Nile Locality - Soba East Administrative Unit El Marabie block No 2 Phone # + 24912351875 - Atif Abdallah East Nile Locality - Soba East Administrative Unit El Marabie Block No 3 Phone # +249912281288 |  | - There are specific indigenous customs of community solidarity through collective support to individuals during emergency (called Nafeer) or social events (marriage, Funeral etc) both in cash and kind. - Suggested focus on improvement of flash flood reduction infrastructure and local drainage system issues at community level and upstream - Suggested focus on strengthening community level and individuals’ knowledges, institutional and organizational and skills to respond effectively to flood - Early warning and monitoring system along Wadi Soba developed and functioning and an emergency room created at community level - Target communities broadly represented and effectively participated in the state plan for adaptation to climate change |  | Date: 04-07-2018 Method: Community/Group discussion |
| Members of the Popular Committees - Mohamed Abdel Magid - Mohamed El Balula - Mohamed A. Mohmed - Omar Eltayeb Mohamed - Abdalla Mohmed Ahmed - Sidig Salah Eltigani - Adam Hassan Adam - Mohamed Fateh Elrahman - Khalid Abdel rahman Musa - Faris Abdallah |  |  |  |  |
| Ms. Bakhita El Bakhit Hamid East Nile Locality - Soba East Administrative Unit Community - El Marabie Phone: +2499225590399 Women Union members attended the consultation: - Omyma Babiker M Sidig - Ebtisam Elzain Ali - Sumyia Abdallah - Amira El Basher - Neimat Abdel Ghafar - Mawada Nasir - Inas Abdel Rahman - Taghwa Babiker - Ikhlas Mohmed Ahmed - Muna Sidig - Zeinab ahmed Hassan - Malkah Mahmoud Nasr - Daw Eddin Seid Ahmed |  | - The women union has strong solidarity and working together through women group savings (locally called Sanduq) on a rotational manner - Women could be agents of change with some traditions and customs. Infrastructure: - Focus on addressing floods upstream and: - Consider rehabilitation of the culvert in El Marebie specially the eastern part of the culvert - Open streams to drain the internal water - Construction box culverts in the Wadi and the main streams to ease the movement and the accessibility Capacity development: - Develop the capacity of the community; knowledge and skills, organizing and planning capacity - Develop an early warning system - Establish communication, coordination and information sharing mechanizims - Costrcution of Primary Health Care center - Hygiene promotion and sanitation - Awareness raising campaign |  | Date: 04-07-2018 Method: Focus group discussion |
| Amir Mohamed Ahmed Suliman of Popular Committeee in El Fateh East Administrative Unit of Karari Locality Address: block # 17 El Fateh East Adminstrative Unit Phone # +249128498497 |  | - El Fath was flooded in 2013 due to heavy rains and floods from the two Wadis. Water also came from the nearby mountains - Suggested focus on strengthening community level and individauls knowledges, institutional and organizational and skills to repsond effectively to flood - Suggested focus on improvement of flash flood infrastructure and local drainage system issues at community level, especially water pools inside residentail areas where number of children drown cases reported - Poverty is over 70%, water connection for 48% others depend on water vendor for inferior water with high price. - Most (80%) of the houses are built of mud and damaged during flood of 2013. - Target communities broady represented and effectively participated in the state plan for adaptation to climate change Infrastructure - Plan and implement Flood drainage network and construction of culverts - Improve water and sanitation by completion of water network to all area and improve pit latrines - Improvement of the quality of poor construction material by promotion and dissemination of environment friendly- flood resistance Stablized soil block - Create employment opportunity for unemployed youth Capacity development: - Introduce income generation activities to alleviate high poverty - Develop the capacity of the community; knoweledge and skills, organizing and planning capacity - Develop an early warning system - Establish communication, coordination and information sharing mechanizims |  | Date: 24-07-2018 Method: Focus group discussion |
| - Suad Salih - Coordinator of the Women Union in El Fateh - Participants are 32 women representing the different blocks in El Fateh |  | - The women represent different people. Originally settled in unplanned settlements El Fateh was demarcated by the government and distributed to 50 blocks where those people have settled - Women in El Fath are active, communicative and have strong social relations in spite of their different ethnicities - Women have clear role in in risk management, but their intervention is traditional and limited - Women in El Fateh are working in marginal jobs most of them are labors; tea or food sellers, cleaners, ..etc. They have skills some are well trained but lack income - Children and elderly people and women are the most affected groups by floods. - Raise the awareness of water and sanitation and garbage management - Youth employment opportunities - Gender sensitive risk management knowledge and skills |  | 24/07/2018 Group discussion |
| - Elsheikh Abbass Tageldin - Charirperson of the Popular Committee – Elsheikh Alamin East |  | - Construction of small dam north-east of the village at one of the tributaries of Wadi Soba - Rehabilitation and improvement of community existing Hafir (water reservoir as the underground water is salty 15:5586 N- 32:8374 E - Construction of culverts over the Wadi tributaries as the villages in the area facing cases of cut-off during the peak of flooding period - Introduction water saving technology for irrigation from expected water reservoir behind the dam taking into account the high evaporation during dry season - Introduction and promotion of environment and flood resistance building materials for community (stabilized soil block) - Introduction of Women income generation activities - Capacity building of popular committee and youth in flood disaster (prepareness and management) |  | Women Photo not possible of local custom 31/07/2018 Group discussion |

- Justification of funding request

The proposed project components, outcomes and outputs fully align with 1) national and local government / institutional priorities and gaps identified, with 2) identified community and vulnerable groups needs and 3) with the Adaptation Fund outcomes. This alignment has resulted in the design of a comprehensive approach in which the different components strengthen each other and in which outputs and activities are expected to fill identified gaps of Sudan’s and Khartoums’s  current climate change response and corresponding institutional capacities. In fact, the selected interventions / activities are directly confirmed and / or proposed by the national, state and municipal governments and inhabitants of target communities through consultations, as reported in Part II.H above.

The project aims to maximizing the funding amount for concrete adaptation interventions: the establishment of early warning systems and the interventions under component 3; funding allocation to components  1 and 2 is required to support the execution of component 3: to sustain interventions as well as to respond to government priorities / requests. The table below provides a justification for funding requested, focusing on the full cost of adaptation reasoning, by showing the impact of AF funding compared to no funding (baseline) related to expected project outcomes.

Table 18: Overview of impact of AF funding compared to no funding (baseline) related to expected project outcomes

| Expected concrete output / intervention | Baseline (without AF) | Additional (with AF) | Comment and alternative adaptation scenario’s |
| --- | --- | --- | --- |
| - One Khartoum state / metropolitan area integrated urban-rural watershed management strategy - One Khartoum metropolitan area spatial / urban strategy - Three wadi early warning systems established (Locality level) | Comprehensive and detailed drought and flood risks and impacts information / evidence (i.e. maps) is not available for Khartoum (state), which means the government and communities can’t properly plan for adaptation / resilience measures; An integrated watershed management does not exist in Khartoum, which means the government can’t plan in a comprehensive way; Spatial / urban planning strategies in Khartoum don’t consider climate change risks and impacts and current urban trends, which means the government lacks information to plan developmet in safe and appropriate areas; Early warning systems for floods from Wadi’s around Khartoum dont exist, which means the government can’t warn inhabitants for floods from these Wadi’s | The proposed activities / interventions under componnet 1 will allow Khartoum state and municipal government to collect detailed cliamte change (especially drought and flood) risks and impacts information, which is required to plan development in the state and municipality in a resilient and omprehensive way. | Without relevant drought and flood risks and impacts information / evidence development can take place in unsafe areas (e.g. flood plain) and the chance of water shortage will be larger. Alternative adaptation scenarios are the development of ad hoc plans, not taking into account the ‘whole’ system and drought and flood risks and impacts. |
| - Seven community-level early warning systems established - Eleven community plans developed, and community members (especially women and youth) trained - Community members trained in seven communities to construct flood resilient and environmentally friendly houses | Early warning systems for floods from Wadi’s around Khartoum dont exist, which means the communities can’t warn inhabitants for floods from these Wadi’s; Communities in Khartoum don’t have the capcity to plan, operate and maintain priority resilience building interventions | The proposed activities / interventions under component 2 will allow communities to plan, operate and maintain their own priority resilience building interventions | Alternative adaptation scenarios are resettlement or the construction of larger drainage channels, which are not feasible from a cost perspective and environmental and social risks point of view and will also not have the benfit of water supply. Due to the severe historical flood impacts, community-level flood reduction interventions won’t reduce flood impacts enough. |
| - Two dams / water reservoirs constructed | Without flood reduction interventions East Nile community will continue to be at high risk of floods and up stream communities will continue to be of high risk of droughts, affecting agriculture and cattle and drinkwater supply. The state and municipal government don’t have the resources and capacity to construct a multi-purpose water dam / reservoir. | The proposed activities / interventions under componnet 3 will allow the state and municipal government to protect East Nile community and upstream communities from floods and drought impacts and to replicate the tehcnical intervention |  |

- Sustainabilty

The project aims to sustain adaptation benefits achieved and replicate best practices (i.e. lessons) after the end of the project through a combination of anchoring activities into existing government programmes and strategies and community plans, including for infrastructure operation and maintenance and by sharing lesons and best practices (see part II.G).

Institutional sustainability

The project will pave the way for the national government and local authorities to sustain and up-scale the project to other cities by developing watershed management and spatial strategies, which have been requested by the government and which will be anchored into existing ministry and municipal programmes, such as the Khatoum state Structure Plan 2008 - 2033. Moreover, trainings will be conducted to strengthen relevant government capacities and best practices and lessons learned from all component outputs and outcomes will be shared at the national and sub-national level.

Social sustainability

By organizing and fully engaging community members and vulnerable groups in project activities, including assessments during project preparation and the development of plans / strategies and monitoring, the project aims to achieve long-lasting awareness and capacities of community members. Moreover, communities will develop plans and community members will be trained to operate and maintain early warning systems and to construct resilient houses and to sustain livelihoods that require water (agriculture and cattle) through water supply / irrigation systems operation and maintenance. Possible social risks and impacts will also be identified and assessed indetail and if needed, mitigation, during the full proposal development phase.

Economic sustainability

Investing in increasing the resilience of vulnerable assets is a sustainable economic approach. It will not only avoid future costs related to drought and flood impacts, but it will also sustain livelihoods that depend on water. The watershed management and spatial strategies, as well as community plans will consider economic opportunities.

Environmental Sustainability

The watershed management and spatial strategies, as well as community plans will also consider environmental impacts. Possible environmental risks and impacts will also be identified and assessed in detail and if needed, mitigation, during the full proposal development phase.

Financial sustainability

The proposed interventions are fully in lign with national and sub-national priorities and programmes and therefore, the government actively supports the project and interventions, including anchoring it to existing progammes, such as the Khatoum state Structure Plan 2008 - 2033.

Technical sustainability

The dams / water reservoir and houses will be designed and constructed using resilience and building back better principles. This will enhance the durability/sustainability significantly. Besides that, a feasibility study and environmental and social impact assessment will be conducted for the dam / water reservoir during the full project development phase and formal partnerships with Khartoum state and municipality will be established for the maintenance of the dam / water reservoir. The Ministry of Infrastructure in Khartoum State already manages some dams and provides routine and periodic maintenance together with ministry of irrigation and water resources.

Below table provides an overview of project outputs and arrangements to sustain / maintain these. More details for the arrangments will be identified during the full project development phase.

Table 19: overview of outputs and arrangements to sustain / maintain these

| Expected concrete output / intervention |  | Arrangements to sustain / maintain activities / interventions |
| --- | --- | --- |
| - One Khartoum state / city integrated urban watershed management strategy - One Khartoum metropolitan area spatial / urban strategy - Three wadi early warning systems established (Locality level) | - Formally aprove the strategy as part of Khatoum state Structure Plan 2008 – 2033 - Formally aprove the strategy as part of Khatoum state Structure Plan 2008 – 2033 - Formally aprove the early warning system and integrate it into Khartoum city flood warning system |  |
| - Seven community-level early warning systems established - Nine community plans developed, and community members (especially women and youth) trained - Community members (especially carpenters) trained in seven communities to construct flood resilient and environmentally friendly houses | - Development of community plans for operation and maintenance and agreement establihsed between communities and municipal government about maintenance arrangement |  |
| - Constructing one dam / water reservoir up-stream of Wadi Soba, leading to upstream villages water and livelihood security and downstream communities flood reduction | - The Ministry of Infrastructure in Khartoum State already manages some dams and provides routine and periodic maintenance together with ministry of irrigation and water resources. The proposed dam / water reservoir will need to be approved as part of the minstries’ programme |  |

- Environmental and social impacts and risks

The proposed project seeks to fully align with the Adaptation Fund’s Environmental and Social Policy (ESP) and the Gender Policy (GP). Further to part II.E above on project compliance with national technical standards, outlined below is a summary of the findings of the initial (concept note stage) screening of all components and activities / interventions against the 15 AF principles to identify potential environmental and social risks and impacts. With this information, the entire project risk has been categorized.

Because of the nature of the proposed intervention under components 3 (dams / water reservoirs), the entire project is currently categorized as a medium risk (Category B) project. The proposed dam / water reservoir is a concrete intervention with possible adverse environmental and social impacts (see annex 2 and 3 for more info). Specific concerns are related to equall access to water, use of agricultural land for construction and related compensations and negative impact on natural habitats, biodiversity and land and soil, etc. During the full project development phase, when detailed information of the location and design will be made available an environmental and social impact assessment will be conducted in line with national technical standards, which will provide information for an accurate categorization. As for the activities under component 1 and 2 potential risks concerns are related to equall access to benefits and avoidance of adverse impacts on margnizaled and vulnerable groups and women, but these potential risks will be mitigated.

During the full proposal development phase, detailed screening of all components and activities / interventions against the 15 AF principles will take place to identify all potential environmental and social risks, assess impacts in detail and propose mitigation meausures when needed. This will be done by collecting detailed information on proposed activities / interventions, conduct feasibility studies of concrete interventions and assess environmental and social impacts of potential risks, all through studies in line with national technical standards and community and vulnerable groups consultations.

A ‘gender’ baseline and approach / strategy is under development (see annex x) to reduce potential risks and maximize benefits for marginzalized and vulnerable groups, including women, youth (and children) and DPs / indigenous groups and to ensure that project benefits will be allocated equally, that discrimination nor favouritism in accessing project benefits can take place and that adverse impacts are avoided. Besides that, potential environmental and social risks and impacts are assessed in more detail in the ESP compliance annex (annex 2), which will include an ESMP.

Below table provides an overview of the 15 AF principles and a checklist if further assessment is required during the full project development phase. In the ESP compliance annex 2, screening outcomes of all project activities against the 15 AF principles are discussed in detail. In the final full proposal, no further assessments should be required because all details of activities will be provided and if risks exists, they will be mitigated to acceptable levels.

Table 20: checklist of the 15 AF principles:

| Checklist of environmental and social principles | No further assessment required for compliance | Potential impacts and risks – further assessment and management required for compliance |
| --- | --- | --- |
| Compliance with the Law |  | x |
| Access and Equity |  | x |
| Marginalized and Vulnerable Groups |  | x |
| Human Rights |  | x |
| Gender Equity and Women’s Empowerment |  | x |
| Core Labour Rights |  | x |
| Indigenous Peoples |  | x |
| Involuntary Resettlement |  | x |
| Protection of Natural Habitats |  | x |
| Conservation of Biological Diversity |  | x |
| Climate Change |  | x |
| Pollution Prevention and Resource Efficiency |  | x |
| Public Health |  | x |
| Physical and Cultural Heritage |  | x |
| Lands and Soil Conservation |  | x |

part iV: endorsement by governmentS and certification by the Implementing Entity

- Record of endorsement on behalf of the government

| Dr Noureldin Ahmed Abdalla, Secretary general, Higher Council for Environment and Natural resources | Date: 29 July 2018 |
| --- | --- |

- Implementing Entity certification

ANNEX 1: Detailed consultations reporting / evidence

Content:

- El Kariab community / popular committee

- El kariab women union

- El Marabie community / popular committee

- El Marabie women union

- El Fatah community / popular committee

- El Fatah women union

- El Sheikh Alamin community / popular committee + women Group jointly

RAPID COMMUNITY SURVEY

BUILDING URBAN CLIMATE RESILIENCE IN KHARTOUM, SUDAN

UN-HABITAT - ADAPTATION FUND

Focus: community / popular committee of El Kariab Block

Method: group discussion

- Basic assessment information

| Name community leaders (e.g. chairperson popular committee) | Mohamed Ahmed Mustafa Chairperson of El Kariab Popular Committee |
| --- | --- |
| Contact details and photo | East Nile Locality - Soba East Administrative Unit El Kariab North Street No. 15 Phone: +249123033721 +24918879351 |
| Date assessment conducted | 2 July 2018 |
| Attendance sheet filled | check |
| Photos of consultation made COORDINATES: 15.552N - 32.655 E |  |

- Community profile

| Municipality/ District name | East Nile Locality (Municipality) – Soba East Administrative Unit |  |
| --- | --- | --- |
| Community (popular committee) name |  | El Kariab Popular Committee |
| Location (on map) |  |  |
| Total population (number) |  | 28,500 |
| Number or percentage | Female | 14,090 |
|  | < age 14 (children) | 12,141 |
|  | age 15-24 (youth) | 5,614 |
|  | age 25-60 | 7,984 |
|  | > age 60 (elderly) | 2821 |
|  | (ex) Refugees / displaced (from where?) Drought displaced but formalized recently through planning | 8,490 (Majority from Kordofan) |
|  | Informal people | Formalized in 2014 |
|  | Indigenous people | 20010 (Tribes from Darfur, Nubian) |
|  | HIV positive | No Data |
|  | Disabled population | 886 |
| Households (number) + average per household |  | 5000 HH average HH size: 5.7 |
| Poverty rate (%) |  | 56% |
| Access to electricity (%) |  | 100% |
| Access to clean water (%) |  | 95% |
| Access to sanitation (proper toilet) (%) |  | 90% |
| Main livelihoods / income |  | Casual labour, self-employment, farming, job with private and public sectors |
| Main community infrastructure-related issues and settlement photos and GPS points where possible | Floods (or risk areas) | - Wadi Soba Intercept with irrigation canal syphoned beneath the Irrigation canal which creates a bottleneck and Inundation of residential areas - Earth embankment for protection residential areas Is weak and erodes and damages by flood water run-off particularly during 2013 flood - Road (highway) is more than 1meter higher than the level of residential areas and against contour lines. |
|  | Drainage (issues) | - Low land and lack of local drainage system - level of water in Wadi during high flooding is higher the level of water accumulated inside the residential areas |
|  | Droughts (or risk areas) |  |
|  | WASH (issues) | - vulnerable pit latrines to flood leads to damage of the latrines and contamination of water |

### 3. Climate change – trends analysis

Purpose: to understand community perception of climate change hazards in the past and for communities to become aware of changes and how climate change differs from weather change.

Expected outcome: agreement on one or two climatic hazards, which have most impacted the community

| Climate Change hazards | In the last 10 years, has the community been affected by: | Has this issue been getting: |
| --- | --- | --- |
| Droughts (e.g. lack of water for household use, damage to crops) | i) Yes, a lot, ii) yes, a little, iii) 𐤈 no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) 𐤈 same, iv) better, v) not relevant, vi) can’t say. |
| Extreme heat (e.g. resulting in electrical problems, health impacts, crop/fisheries damage) | i) Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) same, iv) better, v) not relevant, vi) can’t say |
| Flood (river flooding, local flooding due to poor drainage - Wadi (seasonal water stream) - Poor drainage | i) 𐤈 Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) 𐤈 little worse, iii) same, iv) better, v) not relevant, vi) can’t say |
| Storms/cyclones (e.g. destruction to house or goods, disruption to services, access cut) | i) Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) same, iv) better, v) not relevant, vi) can’t say |
| Diseases (e.g. dengue, diarrhea) Malaria, Diarrhea, Respiratory Infection and Typhoid | i) 𐤈 Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) 𐤈 little worse, iii) same, iv) better, v) not relevant, vi) can’t say |

Top 3 most problematic climatic hazards

| Hazard | Occurrence between 2008 and 2018 (years) | Possible comment |
| --- | --- | --- |
| 1. River (Wadi) and local flooding | 2013 and 2016 | The community mentioned the following two facts: - Road (highway) is more than 1meter higher than the level of residential areas and against contour lines has aggravated the magnitude of hazard in 2016 - Even though the 2016 flood was similar to 2013 but the negative impact was less due the use of durable building materials instead of mud, in addition to widening of some culverts and lessons learned from 2013 flood |
| 2. Diseases: (Malaria, Diarrhea, Respiratory Infection and Typhoid) | 2013 and 2016 |  |
| 3.storm |  | - Its effect is limited to roof of schools and some houses |

### 4. Climate change – questionnaire

These questions help to analyze current and future climate risks, barriers to adaptation and factors/resources facilitating the coping strategies used by community and way of improving their resilience.

What problems / effects does your community face because of the one or two most problematic climatic hazards (see result trend analysis) and how do these affect men, women, elderly, youth, disabled people, (ex) refugees in your community?

| Most problematic climatic hazard | Problems / effects (e.g. agriculture destruction, lack of water or food for cattle, drinking water scarcity, disease, death, damages - need to move somewhere else, need to invest in protection, need to find other income) | Who (what group) is most affected? | How does hazard impact those most affected? |
| --- | --- | --- | --- |
| Floods | Destruction of houses, shortage and contamination of drinking water, loss of properties, death of animals | Children, women, elders, handicapped, | - Phycological stress, especially among children - The poorest and needy people increased - Affected families were displaced for a while. |
| Disease | Lack of access to health facilities, Difficulties of movement during flooding, Increased death rate, increased cost of medication | Childern and women | - Affect pupils attenance to school - Increase students drop-out rate |
| Storm | Collapsing roofs of schools and houses | Poor people living in poor housing |  |

The magnitude of barriers to adaptation

What stops your community from coping with current impacts of the most problematic climatic hazards (see result trend analysis)?  These can be e.g. lack of knowledge / education, lack of skills, lack of money, lack of land tenure, lack of irrigation, lack of drinking water supply, health issues, bad infrastructure, lack of drainage system, lack of natural resources like forests, etc.).

| Most problematic climatic hazard | - What is currently limiting your community from coping with or adapting to the impacts? (What makes it difficult for you to deal with them or makes it difficult to make changes to deal with them) - in what ways has your community already adapted to deal with these issues? | Ranking most important factors |
| --- | --- | --- |
| Floods from Wadi (water stream) | Answers to Question 1 - inability of community to organize and mobilized its members due to lack of effective structure for participation - lack of skills and knowledge related to the process of rescue - lack of community-based emergency action plan and budget - weak vertical and horizontal coordination and communication - shortage of information before, during and after floods Answers to question 2 - popular committee uses social media and Mosque loudspeakers for communication - some members of popular committee trained on disaster response and mitigation - Change of majority of mud houses into cement block houses | c, b, a, e, d I, iii, ii |
| Diseases | - weak health services - vulnerable sanitation system and lack of suitable options - low land inside the residential areas and lack local drainage system | 2, 1,3 |

The priorities to be addressed in strengthening the adaptive capacity of the community.

What activities should take place or infrastructure constructed in order to improve your adaptive capacity to droughts, floods, landslides, heat, and diseases? What is most important for the community?

| Most problematic climatic hazard | Activity and/or infrastructure | Ranking most important activity and/or infrastructure |
| --- | --- | --- |
| floods | - Lining of the wadi water course with stones for protection against erosion and breakage - Construct of inlet and outlet control door at the junction between the main drainage and the Wadi - Design and development of effective local drainage system - Construction of culverts on the main drainage to facilitate movement during flood - Strengthen community knowledge, skills and organizational and planning capacities - Development of early warning and monitoring system and create an emergency room at community level - Strengthen vertical and horizontal coordination and communication | 3, 2, 1, 4, 5, 6, 7 |
| Diseases | - Improvement of vulnerable pit latrines which destroyed during flooding and led to contamination of water - Control of vectors (mosquito, flies) using environmentally friendly methods and scorpions - Improvement of primary health care units to be prepared and responsive to emergency – including training of selected community members. |  |

Attendence sheet community / popular committee El Kariab

RAPID COMMUNITY SURVEY

BUILDING URBAN CLIMATE RESILIENCE IN KHARTOUM, SUDAN

UN-HABITAT - ADAPTATION FUND

Focus: women in El Kariab

Method: focus group discussion

- Basic assessment information

| Name group representative | Khadiga Ahmed Mohamed Musaad |
| --- | --- |
| Contact details and photo | East Nile Locality - Soba East Administrative Unit El Kariab North Street No. 15 Phone: +249919184676 +249999303017 |
| Signature |  |
| Date assessment conducted | 02 July 2018 |
| Attendance sheet filled | check |
| Photos of consultation made Coordinates: 15.552 N- 32.655 E |  |

### Climate change – trends analysis

Purpose: to understand groups perception of climate change hazards in the past and for communities to become aware of changes and how climate change differs from weather change.

Expected outcome: agreement on one or two climatic hazards, which have most impacted the community

| Climate Change hazards | a) In the last 10 years, has the community been affected by: | Has this issue been getting: |
| --- | --- | --- |
| Droughts (e.g. lack of water for household use, damage to crops) | i) Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) same, iv) better, v) not relevant, vi) can’t say. |
| Extreme heat (e.g. resulting in electrical problems, health impacts, crop/fisheries damage) | i) Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) same, iv) better, v) not relevant, vi) can’t say |
| Flood (river flooding, local flooding due to poor drainage | i) Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) same, iv) better, v) not relevant, vi) can’t say |
| Storms/cyclones (e.g. destruction to house or goods, disruption to services, access cut) | i) Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) same, iv) better, v) not relevant, vi) can’t say |
| Diseases (e.g. dengue, diarrhea) | i) Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) same, iv) better, v) not relevant, vi) can’t say |

Top 3 most problematic climatic hazards

1. Flooding of Wadi Soba

2. Diseases (Diarrhea, Respiratory infection, Malaria and Bilharzia

### Climate change – questionnaire

These questions help to analyze current and future climate risks, barriers to adaptation and factors/resources facilitating the coping strategies used by groups and way of improving their resilience.

What problems does your specific group (women) face because of the one or two most problematic climatic hazards (see result trend analysis)

| Most problematic climatic hazard | Problems / effects (e.g. agriculture destruction, lack of food or water for cattle, drinking water scarcity, disease, death, damages - need to move somewhere else, need to invest in protection, need to find other income) | Who (what group) is most affected? | How does hazard impact your group specifically? |
| --- | --- | --- | --- |
| Floods | Houses damages, loss of assets, drinking water scarcity, disease, needs to move to somewhere else | Women Children, Elderly Disabled | Psychologically affected (panicking) Closure of schools Financially Socially affected |
| Diseases | Spread of disease High rate of death | Children Elderly | Deterioration of health conditions Absence of from the schools and work Increase of medication costs and its effect on the individual income |

The magnitude of barriers to adaptation

What stops specifically your group (women) from coping with current impacts of the most problematic climatic hazards (see result trend analysis)?  These can be gender roles, illegal status affecting tenure, illegal status affecting employment options, lack of knowledge / education, lack of skills, lack of money, etc.

| Most problematic climatic hazard | - What is currently limiting your community from coping with or adapting to the impacts? (What makes it difficult for you to deal with them or makes it difficult to make changes to deal with them) - in what ways has your community already adapted to deal with these issues? | Ranking most important factors |
| --- | --- | --- |
| Floods | Residential area is low No local drainage and culverts Lack of action plans for response Lack of funds Lack of knowledge and skills for disaster preparedness and response Lack of effective vertical and horizontal communication and coordination | Knowledge and skills Financial resources Action plans and organization |
| Diseases | Shortage of health services and hygiene Lack of sanitation High poverty rate | Health services, hygiene and sanitation |

The priorities to be addressed in strengthening the adaptive capacity of the group.

What activities / interventions should take place to adapt to climate change hazard impacts (e.g. address floods or droughts? What is most important for the group?

| Most problematic climatic hazard | Activity / intervention | Ranking most important activity / intervention |
| --- | --- | --- |
| Floods | Infrastructure: Rehabilitation and excavation of the Soba Wadi in the residential area Construction of entrance control in the joint points of the streams and the Wadi Construction of the drainage system Construction box culverts in the Wadi and the main streams to ease the movement and the accessibility | 3 2 1 4 |
|  | Capacity development: Develop the capacity of the community; knowledge and skills, organizing and planning capacity Develop an early warning system Establish communication, coordination and information sharing mechanisms | 1 2 3 |
| Diseases | Construction of Primary Health Care center Hygiene promotion and sanitation Awareness raising campaign | 1 2 3 |

If these activities, interventions are provided, what would be your main concern and need (e.g. related to employment, health, water access, food security, tenure security, resettlement, etc.?)

| Activity / intervention | Concerns and needs | Rank |
| --- | --- | --- |
| - provision of credit facilities and training for self-employment of women - Relocation of vulnerable houses on flood prone areas - regularization of some plots of land still | - High level of unemployment especially among women with high dependency on the head of the family - high level of poverty (women potentials has not been tapped) - high illiteracy rates among women - customs and norms prevent women from effective participation - early marriage and high drop-out rate from school - Awareness campaigns for women rights to education and employment |  |

Group skills, strengths and leaders.

| What the group good at doing or what are the strengths? (e.g. committees, successful projects working together, construction or organizing skills, good connections outside community) | 1) How can this be used for the climate problems or general problems? 2) Who will be the leader for making this happen? (what community committees can help with this?) |
| --- | --- |
| - women and community solidarity through collective support to individuals during emergency (called Nafeer) or social events (marriage, Funeral etc) both In cash and kind - Women group savings (called Sanduq) on a rotational manner | - the same group could be trained to identify the most vulnerable Individuals/families and reasons for vulnerability and provide through Nafeer the needed support - saving groups can be developed into credit or microfinance local institution to help in creation of employment and hence alleviate poverty |

Any other ideas, concerns / issues, needs

| Ideas | Concerns | Needs |
| --- | --- | --- |
| Planting of trees along the main roads and a close to residential areas | Erosion of soil by water, high heat during summer, wind-break | Training of community on tree planting and provision of seeds and seedlings |

Attendence sheet Kariab women union consultation

RAPID COMMUNITY SURVEY

BUILDING URBAN CLIMATE RESILIENCE IN KHARTOUM, SUDAN

UN-HABITAT - ADAPTATION FUND

Focus: community / popular committee of El Marabie Block

Method: group discussion

            - Basic assessment information

| Name community leaders (e.g. chairperson popular committee) | 1. Adil Ahmed Bilal Chairperson of El Marabie Block (1) Popular Committee 2. Amgad Nouh Shoukry Chairperson of El Marabie Block (2) Popular Committee 3. Atif Abdallah Chairperson of El Marabie Block (3) Popular Committee |
| --- | --- |
| Contact details and photo | - Adil Ahmed East Nile Locality - Soba East Administrative Unit El Marabie block No 1 Phone # +249912369076 - Amgad Nouh Shoukry East Nile Locality - Soba East Administrative Unit El Marabie block No 2 Phone # + 24912351875 - Atif Abdallah East Nile Locality - Soba East Administrative Unit El Marabie Block No 3 Phone # +249912281288 |
| Date assessment conducted | 4 July 2018 |
| Attendance sheet filled | check |
| Photos of consultation made COORDINATES: 15.533N - 32.674 |  |

            - Community profile

| Municipality/ District name | East Nile Locality (Municipality) – Soba East Administrative Unit |  |
| --- | --- | --- |
| Community (popular committee) name |  | El Marabie Popular Committee |
| Location (on map) |  |  |
| Total population (number) |  | 26,370 |
| Number or percentage | Female | 11,840 |
|  | < age 15 (children) | 11,234 |
|  | age 15-24 (youth) | 5,195 |
|  | age 25-60 | 7,384 |
|  | > age 60 (elderly) | 2,557 |
|  | (ex) Refugees / displaced (from where?) | Formalized in 2014 |
|  | Informal people | Formalized in 2014 |
|  | Indigenous people | No data |
|  | HIV positive | No data |
|  | Disabled population | 1054 |
| Households (number) + average per household |  | 4395 HH average HH size: 6.0 |
| Poverty rate (%) |  | 54% |
| Access to electricity (%) |  | 85% |
| Access to clean water (%) |  | 66% |
| Access to sanitation (proper toilet) (%) |  | 70% |
| Main livelihoods / income |  | Petty trade and other micro-enterprises, in the informal economy, job with prive sector, soldiers and police |
| Main community infrastructure-related issues and settlement photos and GPS points where possible | Floods (or risk areas) N 15.540 - E 32.675 | - Some houses are in flood prone areas (and may need to be relocation) - Wadi Soba Intercept with irrigation canal syphoned beneath the Irrigation canal which creates a bottleneck and Inundation of residential areas - Earth embankment for protection residential areas is weak and erodes and damages by flood water run-off particularly during 2013 flood - Road (highway) is more than 1meter higher than the level of residential areas and against contour lines. |
|  | Drainage (issues) | - Low land and lack of local drainage system - Level of water in Wadi during high flooding is higher the level of water accumulated inside the residential areas |
|  | Droughts (or risk areas) |  |
|  | WASH (issues) | - Vulnerable pit latrines to flood leads to damage of the latrines and contamination of water |

### Climate change – trends analysis

Purpose: to understand community perception of climate change hazards in the past and for communities to become aware of changes and how climate change differs from weather change.

Expected outcome: Agreement on one or two climatic hazards, which have most impacted the community

| Climate Change hazards | a) In the last 10 years, has the community been affected by: | Has this issue been getting: |
| --- | --- | --- |
| Droughts (e.g. lack of water for household use, damage to crops) | i) Yes, a lot, ii) yes, a little, iii) 𐤈 no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) 𐤈 same, iv) better, v) not relevant, vi) can’t say. |
| Extreme heat (e.g. resulting in electrical problems, health impacts, crop/fisheries damage) | i) Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) same, iv) better, v) not relevant, vi) can’t say |
| Flood (river flooding, local flooding due to poor drainage - Wadi (seasonal water stream) - Poor drainage | i) 𐤈 Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) 𐤈 little worse, iii) same, iv) better, v) not relevant, vi) can’t say |
| Storms/cyclones (e.g. destruction to house or goods, disruption to services, access cut) | i) Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) same, iv) better, v) not relevant, vi) can’t say |
| Diseases (e.g. dengue, diarrhea) Malaria, Diarrhea, Respiratory Infection and Typhoid | i) 𐤈 Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) 𐤈 little worse, iii) same, iv) better, v) not relevant, vi) can’t say |

Top 3 most problematic climatic hazards

| Hazard | Occurrence between 2008 and 2018 (years) | Possible comment |
| --- | --- | --- |
| 1. River (Wadi) and local flooding | 2013 and 2016 | The community mentioned the following two facts: - Road (highway) is more than 1meter higher than the level of residential areas and against contour lines has aggravated the magnitude of hazard in 2016 - Even though the 2016 flood was similar to 2013 but the negative impact was less due the use of durable building materials instead of mud, in addition to widening of some culverts and lessons learned from 2013 flood |
| 2. Diseases: (Malaria, Diarrhea, Respiratory Infection and Typhoid) | 2013 and 2016 |  |
| 3.storm |  | - Its effect is limited to roof of schools and some houses |

### Climate change – questionnaire

These questions help to analyze current and future climate risks, barriers to adaptation and factors/resources facilitating the coping strategies used by community and way of improving their resilience.

What problems / effects does your community face because of the one or two most problematic climatic hazards (see result trend analysis) and how do these affect men, women, elderly, youth, disabled people, (ex) refugees in your community?

| Most problematic climatic hazard | Problems / effects (e.g. agriculture destruction, lack of water or food for cattle, drinking water scarcity, disease, death, damages - need to move somewhere else, need to invest in protection, need to find other income) | Who (what group) is most affected? | How does hazard impact those most affected? |
| --- | --- | --- | --- |
| Floods | Destruction of houses, cases of death result from falling of houses and flood, shortage and contamination of drinking water, loss of properties, death of animals, bites of Scorpios and snakes and the lack of vaccines | Children, women, elders, handicapped, | - Panicking, dark nights for 17 days and phycological stress, especially among children - The poorest and needy people increased - Affected families were displaced for a while along the main highway resulted in some traffic accidents and death. |
| Disease | Lack of access to health facilities, Difficulties of movement during flooding, Increased death rate, increased cost of medication | Childern and women | - Affect pupils attenance to school - Increase in students drop-out rate |
| Storm | Collapsing roofs of schools and houses | Poor people living in poor housing |  |

The magnitude of barriers to adaptation

What stops your community from coping with current impacts of the most problematic climatic hazards (see result trend analysis)?  These can be e.g. lack of knowledge / education, lack of skills, lack of money, lack of land tenure, lack of irrigation, lack of drinking water supply, health issues, bad infrastructure, lack of drainage system, lack of natural resources like forests, etc.).

| Most problematic climatic hazard | - What is currently limiting your community from coping with or adapting to the impacts? (What makes it difficult for you to deal with them or makes it difficult to make changes to deal with them) - In what ways has your community already adapted to deal with these issues? | Ranking most important factors |
| --- | --- | --- |
| Floods from Wadi (water stream) | Answers to Question 1 - Lack of proper planning for residential areas as some areas are prone to floods may need relocation - The magnitude of flood was beyond the capacity of local community (reached two meters) which depended on external support in terms of rubber boats and small ferry boats to rescue vulnerable groups - inability of community to organize and mobilized its members due to lack of effective structure for participation - lack of skills and knowledge related to the process of rescue - lack of community-based emergency action plan and budget - weak vertical and horizontal coordination and communication - shortage of information before, during and after floods Answers to question 2 - popular committee uses social media and Mosque loudspeakers for communication - some members of popular committee trained on disaster responses and mitigation - Change of majority of mud houses into cement block houses | a, b, c, e, d, g, and f I, iii, ii |
| Diseases | - weak health services - vulnerable sanitation system and lack of suitable options - low land inside the residential areas and lack local drainage system | 2, 1,3 |

The priorities to be addressed in strengthening the adaptive capacity of the community.

What activities should take place or infrastructure constructed in order to improve your adaptive capacity to droughts, floods, landslides, heat, and diseases? What is most important for the community?

| Most problematic climatic hazard | Activity and/or infrastructure | Ranking most important activity and/or infrastructure |
| --- | --- | --- |
| floods | - Lining of the wadi water course with stones for protection against erosion and breakage - Construct of inlet and outlet control door at the junction between the main drainage and the Wadi - Design and development of effective local drainage system - Construction of culverts on the main drainage to facilitate movement during flood - Strengthen community knowledge, skills and organizational and planning capacities - Development of early warning and monitoring system and creation of an emergency room at community level - Strengthen vertical and horizontal coordination and communication | 3, 2, 1, 4, 5, 6, 7 |
| Diseases | - Improvement of vulnerable pit latrines which destroyed during flooding and led to contamination of water - Control of vectors (mosquito, flies) using environmentally friendly methods and scorpions - Improvement of primary health care units to be prepared and responsive to emergency – including training of selected community members. |  |

Attendence sheet community / popular committee El Marabie

RAPID COMMUNITY SURVEY

BUILDING URBAN CLIMATE RESILIENCE IN KHARTOUM, SUDAN

UN-HABITAT - ADAPTATION FUND

Focus: women in El Marabie

Method: focus group discussion

            - Basic assessment information

| Name group representative | Bakhita El Bakhit Hamid |
| --- | --- |
| Contact details and photo | East Nile Locality - Soba East Administrative Unit El Marabie Phone: +2499225590399 |
| Date assessment conducted | 04 July 2018 |
| Attendance sheet filled | check |
| Photos of consultation made COORDINATE: 15.533 N - 32.675 E |  |

### Climate change – trends analysis

Purpose: to understand groups perception of climate change hazards in the past and for communities to become aware of changes and how climate change differs from weather change.

Expected outcome: agreement on one or two climatic hazards, which have most impacted the community

| Climate Change hazards | In the last 10 years, has the community been affected by: | Has this issue been getting: |
| --- | --- | --- |
| Droughts (e.g. lack of water for household use, damage to crops) | i) Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) same, iv) better, v) not relevant, vi) can’t say. |
| Extreme heat (e.g. resulting in electrical problems, health impacts, crop/fisheries damage) | i) Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) same, iv) better, v) not relevant, vi) can’t say |
| Flood (river flooding, local flooding due to poor drainage | i) Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) same, iv) better, v) not relevant, vi) can’t say |
| Storms/cyclones (e.g. destruction to house or goods, disruption to services, access cut) | i) Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) same, iv) better, v) not relevant, vi) can’t say |
| Diseases (e.g. dengue, diarrhea) | i) Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) same, iv) better, v) not relevant, vi) can’t say |

Top 3 most problematic climatic hazards

1. Flooding of Wadi Soba

2. Diseases (Malaria, Urine Infection, stomach bacteria)

### Climate change – questionnaire

These questions help to analyze current and future climate risks, barriers to adaptation and factors/resources facilitating the coping strategies used by groups and way of improving their resilience.

What problems does your specific group (women) face because of the one or two most problematic climatic hazards (see result trend analysis)

| Most problematic climatic hazard | Problems / effects (e.g. agriculture destruction, lack of food or water for cattle, drinking water scarcity, disease, death, damages - need to move somewhere else, need to invest in protection, need to find other income) | Who (what group) is most affected? | How does hazard impact your group specifically? |
| --- | --- | --- | --- |
| Floods | Houses damages, loss of assets, drinking water scarcity, disease, needs to move to somewhere else | Women Children, Elderly Disabled | Psychologically affected (panicking) Closure of schools Financially Socially affected - Unable to participate in social events |
| Diseases | Spread of disease High rate of death | Children Elderly | Deterioration of health conditions Absence of from the schools and work Increase of medication costs and its affect on the individual income |

The magnitude of barriers to adaptation

What stops specifically your group (women) from coping with current impacts of the most problematic climatic hazards (see result trend analysis)?  These can be gender roles, illegal status affecting tenure, illegal status affecting employment options, lack of knowledge / education, lack of skills, lack of money, etc.

| Most problematic climatic hazard | - What is currently limiting your community from coping with or adapting to the impacts? (What makes it difficult for you to deal with them or makes it difficult to make changes to deal with them) - In what ways has your community already adapted to deal with these issues? | Ranking most important factors |
| --- | --- | --- |
| Floods | No internal drainge system Residential area is in low land No garbage management Lack of knowledge and skills for disaster preparedness and response Lack of effective vertical and horizontal communication and coordination | 1 2 3 4 5 |
| Diseases | Shortage of health services and hygiene Lack of sanitation | Health services, highine and sanitation |

The priorities to be addressed in strengthening the adaptive capacity of the group.

What activities / interventions should take place to adapt to climate change hazard impacts (e.g. address floods or droughts? What is most important for the group?

| Most problematic climatic hazard | Activity / intervention | Ranking most important activity / intervention |
| --- | --- | --- |
| Floods | Infrastructure: Rehabilitation of the culvert in El Marebie specially the eastern part of the culvert Open streams to drain the internal water Construction box culverts in the Wadi and the main streams to ease the movement and the accessibility | 1 3 2 |
|  | Capacity development: Develop the capacity of the community; knoweledge and skills, organizing and planning capacity Develop an early warning system Establish communication, coordination and information sharing mechanizims | 1 2 3 |
| Diseases | Construction of Primary Health Care center Hygiene promotion and sanitation Awareness raising campaign | 1 2 3 |

If these activities, interventions are provided, what would be your main concern and needs (e.g. related to employment, health, water access, food security, tenure security, resettlement, etc.?)

| Activity / intervention | Concerns and needs | Rank |
| --- | --- | --- |
|  | - high rate of migration from rural areas - horizontal expansion with limited basic services Infrastructure - high level of poverty and lack of credit support and vocational skill - shortage of drinking water during summer time (March - June) - considerable number of the heads of families are casual labour (high vulnerable to Income | 4, 2,1,3 |

Group skills, strengths and leaders.

| What is the group good at doing or what are the strengths? (e.g. committees, successful projects working together, construction or organizing skills, good connections outside community) | 1) How can this be used for the climate problems or general problems? 2) Who will be the leader for making this happen? (what community committees can help with this?) |
| --- | --- |
| - women represent 25% of the popular committee members gained skills and knowledge - women saving groups has succeeded in meeting some of the family essential needs such as paying for school, medication…etc - women union branch exits at El Marabie which is an asset | - Credit and small enterprises will be successful based on experience of women in saving and organizational skill gained from Popular Committee - head of women union at local level together with selected teachers can possibly lead the initiative - establishment of local development and emergency committee could be an appropriate body |

Any other ideas, concerns / issues, needs

| Ideas | Concerns | Needs |
| --- | --- | --- |
|  | Customs and tradition prohibit women from effective participation | Awareness and sensitization for whole community and women in particular |

Attendence sheet Marabie women union consultation

RAPID COMMUNITY SURVEY

BUILDING URBAN CLIMATE RESILIENCE IN KHARTOUM, SUDAN

UN-HABITAT - ADAPTATION FUND

Focus: community / popular committee of El Fateh

Method: group discussion

- Basic assessment information

| Name community leaders (e.g. chairperson popular committee) | - Amer Mohamed Ahmed Ismail Coordinator of El Fateh Popular Committees |
| --- | --- |
| Contact details and photo | Amer Mohamed Ahmed Ismail, Block No 17 El Fateh 1 Karari Locality Phone #: +249128498497 |
| Date assessment conducted | 24 July 2018 |
| Attendance sheet filled | Check |
| Photos of consultation made COORDINATE: 15.808 N - 32.415 E |  |

- Community profile

| Municipality/ District name | Karari Locality (Municipality) – El Fateh Eastt Administrative Unit |  |
| --- | --- | --- |
| Community (popular committee) name |  | El Fateh Popular Committee |
| Location (on map) |  |  |
| Total population (number) |  | 53,632 |
| Number or percentage | Female | 26,521 |
|  | < age 15 (children) | 23,062 |
|  | age 15-24 (youth) | 10,726 |
|  | age 25-60 | 15,017 |
|  | > age 60 (elderly) | 1,609 |
|  | (ex) Refugees / displaced (from where?) | About 46% (Darfur, Kordofan, East Sudan and Blue Nile) |
|  | Informal people | All El Fateh is planned settlement with secured land title |
|  | Indigenous people | 21% maily from Darfur and Nuba Mountain |
|  | HIV positive | No data |
|  | Disabled population | 1709 |
| Households (number) + average per household |  | HH 8,939 average HH size: 6.0 |
| Poverty rate (%) |  | 75% |
| Access to electricity (%) |  | 0 % |
| Access to clean water (%) |  | 48% |
| Access to sanitation (proper toilet) (%) |  | 51% |
| Main livelihoods / income |  | Casual Labour, self-employment, petty trade, food and tea selling, skills labour with private sector |
| Main community infrastructure-related issues | Floods (or risk areas) Drainage (issues) | - Suggested focus on strengthening community level and individauls knowledges, institutional and organizational and skills to repsond effectively to flood - Suggested focus on improvement of flash flood infrastructure and local drainage system issues at community level, especially water - Poverty is over 70%, water connection for 48% others depend on water vendor for inferior water with high price. - Most (80%) of the houses are built of mud and damaged during flood of 2013. - Target communities broady represented and effectively participated in the state plan for adaptation to climate change - Low land and lack of local drainage system |
|  | WASH (issues) | - Vulnerable pit latrines to flood leads to damage of the latrines and contamination of water |

### Climate change – trends analysis

Purpose: to understand community perception of climate change hazards in the past and for communities to become aware of changes and how climate change differs from weather change.

Expected outcome: Agreement on one or two climatic hazards, which have most impacted the community

| Climate Change hazards | a) In the last 10 years, has the community been affected by: | Has this issue been getting: |
| --- | --- | --- |
| Droughts (e.g. lack of water for household use, damage to crops) | i) Yes, a lot, ii) yes, a little, iii) 𐤈 no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) 𐤈 same, iv) better, v) not relevant, vi) can’t say. |
| Extreme heat (e.g. resulting in electrical problems, health impacts, crop/fisheries damage) | i) Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) same, iv) better, v) not relevant, vi) can’t say |
| Flood (river flooding, local flooding due to poor drainage - Wadi (seasonal water stream) - Poor drainage | i) 𐤈 Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) 𐤈 little worse, iii) same, iv) better, v) not relevant, vi) can’t say |
| Storms/cyclones (e.g. destruction to house or goods, disruption to services, access cut) | i) Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) same, iv) better, v) not relevant, vi) can’t say |
| Diseases (e.g. dengue, diarrhea) Malaria, Diarrhea, Respiratory Infection and Typhoid | i) 𐤈 Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) 𐤈 little worse, iii) same, iv) better, v) not relevant, vi) can’t say |

Top 3 most problematic climatic hazards

| Hazard | Occurrence between 2008 and 2018 (years) | Possible comment |
| --- | --- | --- |
| 1. River (Wadi Sayyidna) and local flooding | 2009, 2013 and 2016 |  |
| 2. Diseases: (Malaria, Diarrhea, Respiratory Infection and Typhoid) | 2013 and 2016 |  |
| 3.storm |  | - Its effect is limited to roof of schools and some houses |

### Climate change – questionnaire

These questions help to analyze current and future climate risks, barriers to adaptation and factors/resources facilitating the coping strategies used by community and way of improving their resilience.

What problems / effects does your community face because of the one or two most problematic climatic hazards (see result trend analysis) and how do these affect men, women, elderly, youth, disabled people, (ex) refugees in your community?

| Most problematic climatic hazard | Problems / effects (e.g. agriculture destruction, lack of water or food for cattle, drinking water scarcity, disease, death, damages - need to move somewhere else, need to invest in protection, need to find other income) | Who (what group) is most affected? | How does hazard impact those most affected? |
| --- | --- | --- | --- |
| Floods | Destruction of houses, cases of death result from falling of houses and flood, shortage and contamination of drinking water, loss of properties, death of animals, | Children, women, elders, handicapped, | - Panicking, dark nights and phycological stress, especially among children - The poorest and needy people increased - Affected families were displaced |
| Disease | Lack of access to health facilities, Difficulties of movement during flooding, Increased death rate, increased cost of medication | Childern and women | - Affect pupils attenance to school - Increase in students drop-out rate |
| Storm | Collapsing roofs of schools and houses | Poor people living in poor housing |  |

The magnitude of barriers to adaptation

What stops your community from coping with current impacts of the most problematic climatic hazards (see result trend analysis)?  These can be e.g. lack of knowledge / education, lack of skills, lack of money, lack of land tenure, lack of irrigation, lack of drinking water supply, health issues, bad infrastructure, lack of drainage system, lack of natural resources like forests, etc.).

| Most problematic climatic hazard | - What is currently limiting your community from coping with or adapting to the impacts? (What makes it difficult for you to deal with them or makes it difficult to make changes to deal with them) - In what ways has your community already adapted to deal with these issues? | Ranking most important factors |
| --- | --- | --- |
| Floods from Wadi (water stream) | Answers to Question 1 - Majority of houses built of low quality materials (mud) because of poverty (affordability) and lack of other options - inability of community to organize and mobilized its members due to lack of effective structure for participation - lack of skills and knowledge related to the process of rescue - lack of community-based emergency action plan and budget - weak vertical and horizontal coordination and communication - shortage of information before, during and after floods - high level of poverty Answers to question 2 - popular committee uses social media and Mosque loudspeakers for communication - some members of popular committee trained on disaster responses and mitigation - Change of majority of mud houses into cement block houses | a, b, g c, e, d, f I, iii, ii |
| Diseases | - weak health services - vulnerable sanitation system and lack of suitable options - low land inside the residential areas and lack local drainage system | 2, 1,3 |

The priorities to be addressed in strengthening the adaptive capacity of the community.

What activities should take place or infrastructure constructed in order to improve your adaptive capacity to droughts, floods, landslides, heat, and diseases? What is most important for the community?

| Most problematic climatic hazard | Activity and/or infrastructure | Ranking most important activity and/or infrastructure |
| --- | --- | --- |
| floods | Infrastructure - Plan and implement Flood drainage network and construction of culverts - Improve water and sanitation by completion of water network to all area and improve pit latrines - Improvement of the quality of poor construction material by promotion and dissemination of environment friendly- flood resistance Stablized soil block - Create employment opportunity for unemployed youth Capacity development: - Introduce income generation activities to alleviate high poverty - Develop the capacity of the community; knoweledge and skills, organizing and planning capacity - Develop an early warning system - Establish communication, coordination and information sharing mechanizims | 3, 2, 1, 7, 5, 6, 4 and 8 |
| Diseases | - Improvement of vulnerable pit latrines which destroyed during flooding and led to contamination of water - Control of vectors (mosquito, flies) using environmentally friendly methods and scorpions - Improvement of primary health care units to be prepared and responsive to emergency – including training of selected community members. |  |

Attendence sheet community / popular committee El Fateh

RAPID COMMUNITY SURVEY

BUILDING URBAN CLIMATE RESILIENCE IN KHARTOUM, SUDAN

UN-HABITAT - ADAPTATION FUND

Focus: women group Al Fateh

Method: focus group discussion

- Basic assessment information

| Name group representative | Ms. Suad Salih Coordinator of the Women Union in El Fath |
| --- | --- |
| Contact details and photo | Karari Locality - El Fateh Administrative Unit Phone # +249 12888800 |
| Date assessment conducted | 24 July 2018 |
| Attendance sheet filled 34 participants | check |
| Photos COORDINATE: 15.808 N - 32.415 E |  |

### Climate change – trends analysis

Purpose:

To understand groups perception of climate change hazards in the past and for communities to become aware of changes and how climate change differs from weather change.

Expected outcome:

Agreement on one or two climatic hazards, which have most impacted the community

| Climate Change hazards | a) In the last 10 years, has the community been affected by: | Has this issue been getting? |
| --- | --- | --- |
| Droughts (e.g. lack of water for household use, damage to crops) | i) Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) same, iv) better, v) not relevant, vi) can’t say. |
| Extreme heat (e.g. resulting in electrical problems, health impacts, crop/fisheries damage) | i) Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) same, iv) better, v) not relevant, vi) can’t say |
| Flood (river flooding, local flooding due to poor drainage | i) Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) same, iv) better, v) not relevant, vi) can’t say |
| Storms/cyclones (e.g. destruction to house or goods, disruption to services, access cut) | i) Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) same, iv) better, v) not relevant, vi) can’t say |
| Diseases (e.g. dengue, diarrhea) | i) Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) same, iv) better, v) not relevant, vi) can’t say |

Top 3 most problematic climatic hazards

1. Flooding due to low land and bad local drainage

2. Diseases (Malaria, Diarrhea,

3. small children drown every year because of the water pools forms by rain and floods inside residential area

### Climate change – questionnaire

These questions help to analyze current and future climate risks, barriers to adaptation and factors/resources facilitating the coping strategies used by groups and way of improving their resilience.

What problems does your specific group (women, elderly / disabled, youth, (ex)refugees, etc.) face because of the one or two most problematic climatic hazards (see result trend analysis)

| Most problematic climatic hazard | Problems / effects (e.g. agriculture destruction, lack of food or water for cattle, drinking water scarcity, disease, death, damages - need to move somewhere else, need to invest in protection, need to find other income) | Who (what group) is most affected? | How does hazard impact your group specifically? |
| --- | --- | --- | --- |
| Floods | Houses damages, loss of life and assets, drinking water scarcity, disease, | Women Children, Elderly Disabled Youth | Psychologically affected (panicking) Feeling of homeless Closure of schools Financially Socially affected |
| Diseases | Spread of disease High rate of death | Children Elderly | Deterioration of health conditions Absence from the schools and work Increase of medication costs and its affect on the individual income |

The magnitude of barriers to adaptation

What stops specifically your group (women, elderly / disabled, youth, (ex-)refugees, etc.) from coping with current impacts of the most problematic climatic hazards (see result trend analysis)?  These can be gender roles, illegal status affecting tenure, illegal status affecting employment options, lack of knowledge / education, lack of skills, lack of money, etc.

| Most problematic climatic hazard | - What is currently limiting your community from coping with or adapting to the impacts? (What makes it difficult for you to deal with them or makes it difficult to make changes to deal with them) - in what ways has your community already adapted to deal with these issues? | Ranking most important factors |
| --- | --- | --- |
| Floods | Internal drainge system need rehabilitation Residential area is in low land No garbage management Lack of knowledge and skills for disaster preparedness and response Lack of effective vertical and horizontal communication and coordination | 1 2 3 4 5 |
| Diseases | Shortage of health services and hygiene Lack of sanitation | Health services, hygiene and sanitation |

The priorities to be addressed in strengthening the adaptive capacity of the group.

What activities / interventions should take place to adapt to climate change hazard impacts (e.g. address floods or droughts? What is most important for the group?

| Most problematic climatic hazard | Activity / intervention | Ranking most important activity / intervention |
| --- | --- | --- |
| Floods | Infrastructure: Rehabilitation of existing drainage construction of box culverts on main drains Introduction of stabilized soil block as flood proved construction to improve houses situation | 1 3 2 |
|  | Capacity development: Develop the capacity of the community; knoweledge and skills, organizing and planning capacity Develop an early warning system Establish communication, coordination and information sharing mechanizims | 1 2 3 |
| Diseases | Hygiene promotion and sanitation Awarness raising campaign | 1 2 |

If these activities, interventions (e.g. dam to reduce floods and provide water infrastructure or services) are provided, what would be your main concern and needs (e.g. related to employment, health, water access, food security, tenure security, resettlement, etc.?)

| Activity / intervention | Concerns and needs | Rank |
| --- | --- | --- |
|  | - Limited houses connected to water network (48%) and water contamination - high level of poverty and lack of credit support and vocational skill - shortage of drinking water during summer time (March - June) - considerable number of the heads of families are casual labour (high vulnerable to Income | 1, 2,4,3 |

Group skills, strengths and leaders.

| What the group good at doing or what are the strengths? (e.g. committees, successful projects working together, construction or organizing skills, good connections outside community) | 1) How can this be used for the climate problems or general problems? 2) Who will be the leader for making this happen? (what community committees can help with this?) |
| --- | --- |
| - women represent 25% of the popular committee members gained skills and knowledge - women saving groups has succeeded In meeting some of the family essential needs such as paying for school, medication…etc - women union branch exits at El Fateh different blocks | - Income generation activities for community resilience - Youth employment opportunities - Gender sensitive risk management knowledge and skills - Consideration of the special need groups Credit and small enterprises will be successful based on experience of women In saving and organizational skill gained from Popular Committee - head of women union at local level together with selected teachers can possibly lead the initiative - establishment of local development and emergency committee could be an appropriate body |

Any other ideas, concerns / issues, needs

| Ideas | Concerns | Needs |
| --- | --- | --- |
|  | Customs and tradition prohibit women from effective participation | Awareness and sensitization for whole community and women In particular |

Attendence sheet Fateh women union consultation

RAPID COMMUNITY SURVEY

BUILDING URBAN CLIMATE RESILIENCE IN KHARTOUM, SUDAN

UN-HABITAT - ADAPTATION FUND

Focus: community / popular committee of E Elsheikh Alamin

Method: group discussion

- Basic assessment information

| Name community leaders (e.g. chairperson popular committee) | Elsheikh Abbass Tageldin Chairperson of Elsheikh Alamin Popular Committee |
| --- | --- |
| Contact details and photo | East Nile Locality - Soba East Administrative Unit Elsheikh Alamin East Phone: +24914878939 |
| Date assessment conducted | 31 July 2018 |
| Attendance sheet filled | check |
| Photos of consultation made COORDINATES: 15.5604º N - 32.8355º E |  |

- Community profile

| Municipality/ District name | East Nile Locality (Municipality) – Soba East Administrative Unit |  |
| --- | --- | --- |
| Community (popular committee) name |  | Elshekh Alamin Popular Committee |
| Location (on map) |  |  |
| Total population (number) |  | 7200 |
| Number or percentage | Female | 3636 |
|  | < age 14 (children) | 3096 |
|  | age 15-24 (youth) | 1,418 |
|  | age 25-60 | 2016 |
|  | > age 60 (elderly) | 698 |
|  | (ex) Refugees / displaced (from where?) | 0 |
|  | Informal people | 0 |
|  | Indigenous people | 1% |
|  | HIV positive | No Data |
|  | Disabled population | 216 |
| Households (number) + average per household |  | 1241 HH average HH size: 5.8 |
| Poverty rate (%) |  | 41% |
| Access to electricity (%) |  | 100% |
| Access to clean water (%) |  | 100% |
| Access to sanitation (proper toilet) (%) |  | 90% |
| Main livelihoods / income |  | Petty trade, casual labour, farming |
| Main community infrastructure-related issues and settlement photos and GPS points where possible | Floods (or risk areas) | 1. Wadi Soba tributaries Intercept with road where the community experienced cut-off for a number of days 15.5760 N --32:8262 E |
|  | Drainage (issues) | The drainage inside the residential area is good |
|  | Droughts (or risk areas) | - Shortage of water during summer time specially for animals - High evaporation of water March – June |
|  | WASH (issues) | vulnerable pit latrines to flood leads to damage of the latrines and contamination of water |

### 3. Climate change – trends analysis

Purpose: to understand community perception of climate change hazards in the past and for communities to become aware of changes and how climate change differs from weather change.

Expected outcome: agreement on one or two climatic hazards, which have most impacted the community

| Climate Change hazards | In the last 10 years, has the community been affected by: | Has this issue been getting: |
| --- | --- | --- |
| Droughts (e.g. lack of water for household use, damage to crops) | i) Yes, a lot, ii) yes, a little, iii) 𐤈 no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) 𐤈 same, iv) better, v) not relevant, vi) can’t say. |
| Extreme heat (e.g. resulting in electrical problems, health impacts, crop/fisheries damage) | i) Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) same, iv) better, v) not relevant, vi) can’t say |
| Flood (river flooding, local flooding due to poor drainage - Wadi (seasonal water stream) - Poor drainage | i) 𐤈 Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) 𐤈 little worse, iii) same, iv) better, v) not relevant, vi) can’t say |
| Storms/cyclones (e.g. destruction to house or goods, disruption to services, access cut) | i) Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) little worse, iii) same, iv) better, v) not relevant, vi) can’t say |
| Diseases (e.g. dengue, diarrhea) Malaria, Diarrhea, Respiratory Infection and Typhoid | i) 𐤈 Yes, a lot, ii) yes, a little, iii) no, iv) not relevant. v) can’t say. | i) a lot worse, ii) 𐤈 little worse, iii) same, iv) better, v) not relevant, vi) can’t say |

Top 3 most problematic climatic hazards

| Hazard | Occurrence between 2008 and 2018 (years) | Possible comment |
| --- | --- | --- |
| 1. River (Wadi) and local flooding | 2013 and 2016 |  |
| 2. Diseases: (Malaria, Respiratory Infection ) | 2013 and 2016 |  |
| 3.storm |  | - Its effect is limited to roof of schools and some houses |

### 4. Climate change – questionnaire

These questions help to analyze current and future climate risks, barriers to adaptation and factors/resources facilitating the coping strategies used by community and way of improving their resilience.

What problems / effects does your community face because of the one or two most problematic climatic hazards (see result trend analysis) and how do these affect men, women, elderly, youth, disabled people, (ex) refugees in your community?

| Most problematic climatic hazard | Problems / effects (e.g. agriculture destruction, lack of water or food for cattle, drinking water scarcity, disease, death, damages - need to move somewhere else, need to invest in protection, need to find other income) | Who (what group) is most affected? | How does hazard impact those most affected? |
| --- | --- | --- | --- |
| Floods | death of animals, damage to farms, cut-off of the transportation | Children, women, elders, | - Affect the business between the village and capital of the locality - The poorest and needy people increased - Migration to main towns within the locality |
| Disease | Relatively remoteness of the settlement has difficult specially when the villages isolated from the rest main towns | Childern and women | - Increase students drop-out rate |
| Storm | Destroying roofs of schools and houses | Poor people living in poor housing |  |

The magnitude of barriers to adaptation

What stops your community from coping with current impacts of the most problematic climatic hazards (see result trend analysis)?  These can be e.g. lack of knowledge / education, lack of skills, lack of money, lack of land tenure, lack of irrigation, lack of drinking water supply, health issues, bad infrastructure, lack of drainage system, lack of natural resources like forests, etc.).

| Most problematic climatic hazard | - What is currently limiting your community from coping with or adapting to the impacts? (What makes it difficult for you to deal with them or makes it difficult to make changes to deal with them) - in what ways has your community already adapted to deal with these issues? | Ranking most important factors |
| --- | --- | --- |
| Floods from Wadi (water stream) | Answers to Question 1 a) lack of skills and knowledge related to the process of rescue b) lack of community-based emergency action plan and budget c) weak vertical and horizontal coordination and communication d) shortage of information before, during and after floods - Answers to question 2popular committee uses social media and Mosque loudspeakers for communication - some members of popular committee trained on disaster response and mitigation - Change of majority of mud houses into cement block houses | c, b, a, d I, iii, ii |
| Diseases | 1. weak health services 2. vulnerable sanitation system and lack of suitable options | 2, 1, |

The priorities to be addressed in strengthening the adaptive capacity of the community.

What activities should take place or infrastructure constructed in order to improve your adaptive capacity to droughts, floods, landslides, heat, and diseases? What is most important for the community?

| Most problematic climatic hazard | Activity and/or infrastructure | Ranking most important activity and/or infrastructure |
| --- | --- | --- |
| floods | - Construction of small dam north-east of the village at one of the tributaries of Wadi Soba - Rehabilitation and improvement of community existing Hafir (water reservoir as the underground water is salty 15:5586º N – 32:8374º E - Construction of culverts over the Wadi tributaries as the villages in the area facing cases of cut-off during the peak of flooding period - Introduction water saving technology for irrigation from expected water reservoir behind the dam taking into account the high evaporation during dry season - Introduction and promotion of environment and flood resistance building materials for community (stabilized soil block) - Introduction of Women income generation activities - Capacity building of popular committee and youth in flood disaster (prepareness and management) - Develop early warning system at the village level link with the locality | 1, 3, 5, 4,2, 6, 8, 7 |
| Diseases | Improvement of vulnerable pit latrines which destroyed during flooding and led to contamination of waterControl of vectors (mosquito, flies) using environmentally friendly methods and scorpions Improvement of primary health care units to be prepared and responsive to emergency – including training of selected community members. |  |

Attendence sheet community / popular committee El Sheikh Alamin

ANNEX 2: strategy to comply to the AF Environmental and Social Policy (ESP) and Gender Policy (GP)

Content:

- Introduction

- Environmental and social risks and impacts of the project and activities

- Environmental and Social Risks and Impacts Management Plan (ESMP)

- Specific gender approach and baseline

- Introduction

Purpose

The purpose of this annex is to demonstrate compliance of the project with the AF ESP and GP. In line with UN-Habitats Environmental and Social Management System and in line with the Adaptation Fund ESP and GP, UN-Habitat and partners need and will ensure that all proposed project activities and the project as a whole promote positive environmental and social benefits and mitigate or avoid adverse environmental and social risks and impacts and mainstreaming equal access among women and men, while building their resilience and capability to adapt to climate change impacts. This annex will be published for public consultation during the full proposal development phase. A summary of the project will then be included below.

Process to comply to the AF ESP and GP

At the full proposal phase, all project activities will be screened in detail against the 15 AF risk areas (i.e. safeguards) to identify potential risks and to assess potential environmental and social impacts. Besides that, an ESMP will be developed. At this stage (i.e. concept note), * an initial analysis / overview of the identified environmental and social risks and impacts and co-benefits and opportunities of the project activities with a special emphasis on gender is provided. In line with the GP, a gender approach and baseline are provided in a designated section. This is necessary in order to establish a data baseline at the project start against which implementation progress and results can be measured later. Data and analysis are provided based on community surveys, focus groups discussions, community planning and decision-making processes during the project proposal development phase.

*This annex is a ‘work in progress’ annex. Thus, more details will be provided during the full proposal development phase.

Summary of project

To be inserted at full proposal development phase.

- Environmental and social risks and impacts of the project and activities

Screening and categorization and environmental and social impact assessment

An initial screening has been carried out to identify potential environmental and social risks of proposed project activities and based on that, of the entire project. With this information, the entire project has been categorized. Because of the nature of the activities under component 3, the entire project is regarded as a medium risk (Category B) project. Therefore, an ESMP will be developed at the full proposal phase. Also, further details will be provided at the full proposal phase. For an overview of the outcomes of risk screening and impact assessment outcomes at the concept note phase, see table 21 below. For a description of the analysis see the section below the table.

Table 21: Overview of initial risk screening and impact assessment outcomes of project activities. For details, see below analysis per AF principle

| Project activities |  | (Design) details |  |  |  | Risk screening outcome | Impact assessment |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Component | Detailed activities | Location | Number of beneficiaries | Dimensions | Description |  |  |
| 1. Institutional capacity strengthening of Khartoum state and municipal government | - One Khartoum state / city integrated urban watershed management strategy | Khartoum state / metropolitan area | 8 million 6.2 million | One strategy for whole state / city | The strategies will consider watershed systems and climate change-related flood and drought risks in Khartoum state and metropolitan area comprehensively and in an integrated manner. Vulnerable groups need to be involved in assessment, planning and development phases to identify specific needs and concerns and all potential risks to natural habitats, biodiversity, etc. considered. | Strategies will comply to national laws, vulnerable groups need to be consulted and involved equally and potential risks and impacts of strategies / plans on vulnerable groups, nature, biodiversity, etc. considered. | Although the activity does not entail concrete / infrastructure interventions, it provides the ‘base’ to plan these for a large area with many inhabitants, which may have impacts on vulnerable groups, nature, etc. |
|  | - One Khartoum metropolitan area spatial / urban strategy | Khartoum metropolitan area | 6.2 million | One strategy for the whole urban area |  |  |  |
|  | - Three wadi early warning systems established (Locality level) | East Nile Loc Karari Loc Omdurman Loc | 1,078,498 1,293,195 698,900 | One early warning system per Locality | Early warning sytems will be developed with Locality government and coordinated with at community and metropolitan and state level | Early warning systems will comply to national laws and vulnerable groups need to be consulted and involved equally | Although the activity does not entail an infrastructure interventions, it need to be ensured vulnerable groups are involved and benefit equally; the number of direct training beneficiaries will be around 210 (30 per community) |
| 2. Community-level action planning | - Seven community-level early warning systems established | El Kariab El Marabie Al Huda Al-fateh Al-Thowrat Al Salha Al Gea’a | 28.500 26.370 14,800 53,632 TBD 25,000 13,810 | One early warning system per settlement / community | Early warning sytems will set-up with popular committees, women groups and youth and coordinated with at Locality and metropolitan and state level |  |  |
|  | - Eleven community plans developed, and community members (especially women and youth) trained | El Kariab El Marabie Al Huda El sheikh AL Bayada Um Ketra Um Ushyra Al-fateh Al-Thowrat Al Salha Algea’a | 28.500 26.370 14,800 7,200 3,600 TBD TBD 53,632 TBD 25,000 13,810 | One plan per settlement / community | A planning process will take place to involve groups equally and to develop plans and to train community members, especially women and youth to operate and maintain proposed activities. | Vulnerable groups need to be consulted and involved equally | Although the activity does not entail an infrastructure interventions, it need to be ensured vulnerable groups are involved and benefit equally; the number of direct training beneficiaries will be around 330 (30 per community) |
|  | - Community members trained in seven communities to construct flood resilient and environmentally friendly houses | El Kariab El Marabie Al Huda Al-fateh Al-Thowrat Al Salha Al Gea’a | 28.500 26.370 14,800 53,632 TBD 25,000 13,810 | 1-2 trainings per settlement / community | Community members will be trained to construct resilient houses | Community members will need to get equall chances to benefit from trainings | Although the activity does not entail an infrastructure interventions, it need to be ensured Community members will need to get equall chances to benefit from trainings; the number of direct training beneficiaries will be around 210 (30 per community) |
| 3. Physical interventions to increase flood and drought resilience of communities | - Constructing one dam / water reservoir up-stream of Wadi Soba, leading to upstream villages water and livelihood security and downstream communities flood reduction | East Nile Loc Especially: Soba Sharq Administrative unit And upstream villages For location options see annex 3. | 1,078,498 113,433 TBD | See figures 17 and 18 and table 8 | Upstream dams / water reservoirs will reduce downstream flood risks and impact in East Nile locality and especially in flood prone Soba Sharq Administrative unit in which El Kariab and El Marabie are the most flood prone communities. Upstream villages will benefit from water supply for agriculture, cattle and drinking purposed. | Communities and vulnerable groups in construction area and downstream impact area need to be involved continuesly; further, more details will be provided during full proposal phase for potential risks related to human rights, core labour rights, protection of natural habitats, conservation of biological diversity, climate change, pollution prevention and resource efficiency, public health and land and soils conservation (see below and annex 3). The main potential risk is related to the dam covering agriculture land, for which compensation may be required. | The construction of the dam / water reservoir will have an impact on the wadi stream and flood impacts downstream and water availability upstream. Because the intervention will not increase flood impact and increase water availability, it is not considered as high risks. However, the intervention can have some negative impacts on potential risk areas identified on the left. For more info see figures 17 and 18 and annex 3. |

Risk screening details 15 AF principles

AF principle 1: Compliance with the law

For all proposed activities, relevant rules, regulations and standards and procedures have been identified and procedures to comply to these (see part II.D). During the full proposal development phase, more details will be provided about how all proposed activities comply with national laws.

In line with national standards / requirements, an environmental and social impact assessment will be conducted for output 3.1. (construction of dams / water reservoirs). For more info see Part II.D and annex 3.

AF principle 2: Access and equity

The project will ensure that project benefits will be allocated equally and that discrimination nor favoritism in accessing project benefits can take place. This is done through detailed stakeholder mapping, including identification of specific concerns and needs of beneficiaries and specific groups, the development of a specific ‘gender’ approach and baseline, and to propose measure to avoid unequal access or favoritism. Although the basis for this has been set-up during the concept note development phase, detailed assessments will be conducted during the full proposal development phase, including consultations with vulnerable communities and groups focused on identifying and confirming potential risks and impacts of all proposed activities.

Risk identification at concept note phase: for all proposed project activities, there is a potential risk that project benefits are not allocated equally between beneficiaries. The project will therefore ensure equal representation of vulnerable groups, especially women, youth and DPs during consultations, planning processes and for possible job opportunities.

AF principle 3: Marginalized and vulnerable groups

The project will ensure that possible adverse impacts of all project activities on marginalized and vulnerable groups are identified and avoided / mitigated. This is done through detailed stakeholder mapping, including identification of specific concerns and needs of beneficiaries and specific groups, the development of a specific ‘gender’ approach and baseline, and to propose mitigation measures, when needed, to reduce the risks. Although the basis for this has been set-up during the concept note development phase, detailed assessments will be conducted during the full proposal development phase, including consultations with vulnerable communities and groups focused on identifying and confirming potential risks and impacts of all proposed activities. All potential adverse impacts will then be identified, taking into consideration the specific needs, limitations, constraints and requirements of each group.

Risk identification at concept note phase: for all proposed project activities, there is a potential risk of adverse impacts on marginalized or vulnerable groups. The project will therefore ensure equal representation of vulnerable groups, especially women, youth and DPs, during consultations, planning processes and for possible job opportunities.

AF principle 4: Human rights

The project will ensure that possible human rights issues relevant to all proposed project activities are addressed. This is done through an identification and analysis of relevant human rights in the special procedures and by making human rights a subject during consultations. Human rights issues have been an explicit part of consultations during the concept note phase (see outcomes consultations in part II.H and annex 1 (especially consultations with ILO and UN Women). At the full proposal phase, potential human rights issues relevant to all proposed project activities will also be explicitly part of community and vulnerable groups consultations.

Risk identification at concept note phase: an analysis of potential relevant human rights issues that are identified in the Special Procedures are included below, as well as a description of how the project will address potential risks related to these relevant human rights issues:

- Gender: Sudan is not a signatory on the Convention on the Elimination of All Forms of Discrimination Against Women (CEDAW). As reported by OCCHR in 2018 there are still issues of violence against women. OHCHR visited Sudan to examine in situ the progress and obstacles to the enjoyment of human rights regarding violence against women, its causes and consequences in 2015 and recommended that the donor community focus international assistance programmes on the empowerment of women and girls. OHCHR also visited Sudan to examine in situ the progress and obstacles to the enjoyment of human rights regarding extreme poverty in 2014 and recommends improving access to finance and will be achieved by enhancing women’s rights and their role in the production sector, as well as their access to all levels of education.

The project will take a specific gender approach for women. The project will therefore ensure equal representation of this group during consultations, planning processes and for possible job opportunities. Potential risks mitigation measures include having focal points in (ministry) executing partners, reduce potential risks of violence against women (e.g. by organizing activities in groups) and by promoting women as agents of change, where possible without risks.

- Vulnerable and marginalized groups: Sudan is not a signatory on the CMW - International Convention on the Protection of the Rights of All Migrant Workers and Members of Their Families. OHCHR visited Sudan to examine in situ the progress and obstacles to the enjoyment of human rights regarding DPs in 2012 and recommended to improve assistance and protection services. OHCHR visited Sudan to examine in situ the progress and obstacles to the enjoyment of human rights regarding freedom of religion or belief in 1996 and recommended to respect religious, ethnic and cultural diversity, especially of non-moslims in various practices.

The project will take a specific approach for DPs / migrants by regarding this groups as vulnerable group. The project will therefore ensure equal representation of this group during consultations, planning processes and for possible job opportunities.

- Indigenous people: Sudan is not a signatory of C169 - Indigenous and Tribal Peoples Convention, 1989 (No. 169).

The project will ensure all indigenous groups in target areas are identified during the full proposal phase. At the concept note stage, no indigenous groups have been identified. The reason is that populations of target areas mostly exist of DPs. If specific indigenous groups are identified, the project will therefore ensure equal representation of this group during consultations, planning processes and for possible job opportunities.

Reference to – and agreement to comply to – universal human right will be made in all contract and MoUs and AoCs.

As for output 3.1. (construction of dams / water reservoirs) there is a potential risk that the area required to construct the dam will cover agriculture land. If this is the case, it need to be ensured that land owners agree with the intervention and that appropriate compensation is provided.

AF principle 5: Gender

The project will ensure that gender equality and women’s empowerment is ensured for all project activities. This is done through detailed stakeholder mapping, including identification of specific concerns and needs of women, the development of a specific ‘gender’ approach and baseline, and to propose mitigation measures, when needed, to reduce the risks. Although the basis for this has been set-up during the concept note development phase (including women focus groups discussions), detailed assessments will be conducted during the full proposal development phase, including consultations with women focused on identifying and confirming potential risks and impacts of all proposed activities. All potential adverse impacts will then be identified, taking into consideration the specific needs, limitations, constraints and requirements of each group.

Risk identification at concept note phase: for all proposed project activities, there is a potential risk of unequal benefits to women. The project will therefore take a specific gender approach for women and youth (see below). The project will ensure equal representation of this group during consultations, planning processes and for possible job opportunities. Potential risks mitigation measures include having focal points in (ministry) executing partners, reduce potential risks of violence against women (e.g. by organizing activities in groups) and by promoting women as agents of change, where possible, without risks.

AF principle 6: Core Labour rights

The project will ensure that possible core labour rights issues relevant to all proposed project activities are addressed. This is done through an identification and analysis of relevant national core labour rights and by making core labour rights a subject during consultations. Core labour rights have been an explicit part of consultations during the concept note phase (see outcomes consultations in part II.H and annex 1 (especially consultations with ILO). At the full proposal phase, potential core labour rights issues relevant to all proposed project activities will also be explicitly part of community and vulnerable groups consultations.

Risk identification at concept note phase: an analysis of relevant core labour rights that are not ratified by the national government are included below, including a description of how the project will address potential risks related to these relevant core labour rights issues:

- Not ratified:

  - Fundamental: C087 - Freedom of Association and Protection of the Right to Organise Convention, 1948 (No. 87)

  - Governance (Priority): C129 - Labour Inspection (Agriculture) Convention, 1969 (No. 129); C144 - Tripartite Consultation (International Labour Standards) Convention, 1976 (No. 144)

As mentioned during the consultation with ILO representative, potential project activity risks are related to possible construction works: social protection, child labour, safety, no proper contracts. Therefore, reference to – and agreement to comply to - all international core labour right will be made in all contract, especially for local hire of employees. Besides that, on-site training in vocational training centers (5 in Khartoum) of supreme council under ministry of labour + human resources will be conducted and ILO may be involved for establishing activities' maintenance arrangements with communities and the ministry of engineering.

AF principle 7: Indigenous people:

The project will ensure that possible adverse impacts of all project activities on indigenous people (if identified during full proposal phase) are identified and avoided / mitigated. This is done through detailed stakeholder mapping, including identification of specific concerns and needs of indigenous groups, the development of a specific ‘gender’ approach and baseline, and to propose mitigation measures, when needed, to reduce the risks. Although the basis for this has been set-up during the concept note development phase, detailed assessments will be conducted during the full proposal development phase, including consultations with vulnerable communities and groups focused on identifying and confirming potential risks and impacts of all proposed activities. All potential adverse impacts will then be identified, taking into consideration the specific needs, limitations, constraints and requirements of each group.

Risk identification at concept note phase: the project will ensure all indigenous groups in target areas are identified during the full proposal phase. At the concept note stage indigenous groups (people from Tribes from Darfur, Nubian) have been identified in target areas. Most migrated from other areas in the country. The project will ensure equal representation of this group during consultations, planning processes and for possible job opportunities and to give groups to right to give or withhold its consent to proposed projects that may affect the lands they customarily own (which is often not relevant because of in-migrantion), occupy or otherwise use (in line with UNDRIP, and particularly with regard to Free, Prior, Informed Consent (FPIC)). Also, awareness about the rights of indigenous peoples and how it is a general principle in consultation will be raised if indigenous groups are identified. Analysis so far:

- Sudan is not mentioned by OHCHR. However, Sudan is not a signatory of C169 (see above). In Sudan there are more than 56 ethnic and almost 600 sub-ethnic groups. The main religions are: Sunni Islam, indigenous beliefs (mainly in the south), Christianity (mainly in the south and Khartoum). Most beneficiaries in target areas are (ex)DPs; they are not regarded as indigenous people.

# AF principle 8: Involuntary resettlement

# The project will ensure physical or economic displacement is avoided for each project activity.

# Risk identification at concept note phase: output 3.1., which entails the construction of dams / water reservoirs in an area where little people live. However, there are some villages and agriculture land close to or in the area of potential dam construction. If drainage-related interventions are required, this will only take place in or along existing channels and on public land. More details about land ownership, etc. will be provided during the full proposal development phase. Reference to – and agreement to comply to - human right related to avoiding involuntary resettlement will be made in all contract and MoUs and AoCs. No interventions will take place without the consent of inhabitants in the targeted area for dam construction.

# AF principle 9: Protection of natural habitats

# The project will ensure no negative impacts on natural habitats will result from project activities.

# Risk identification at concept note phase: output 3.1., which entails the construction of dams / water reservoirs in an area where little people live. No major natural habitats have been identified in construction area. However this will be double-checked during the full proposal development phase.

AF principle 10: Conservation of biological diversity

# The project will ensure no negative impacts on biological diversity will result from project activities.

# Risk identification at concept note phase: According to IUCN red list - Sennar Penduline-tit and Sudan Catfish, may live in Khartoum area. During the full proposal phase, possible impacts of project activities, especially related to output 3.1., which entails the construction of a dam / water reservoir that may have effects on life in streams and surroundings, potential intervention impacts will be assessed. Under the UNESCO Man and the Biosphere Programme reserve, there are no ‘biospheres’ identified in Sudan.

# AF principle 11: Climate change

The project will ensure no negative climate change impacts will result from project activities, such as increases in the emissions of greenhouse gasses or in other drivers of climate change.

# Risk identification at concept note phase: in line with internationally recognized standards, large interventions in the following sector require a greenhouse gas emissions calculation: energy, transport, heavy industry, building materials, large-scale agriculture, large-scale forest products, and waste management. In line with national standards, an environmental and social impact assessment will be conducted for the proposed activities under output 3.1., which entails the construction of dams / water reservoirs. This assessment will also consider potential greenhouse gas emissions as a result of use of building materials.

# AF principle 12: Pollution Prevention and Resource Efficiency

The project will ensure pollution will be prevented and resources will be used efficiently for all project activities.

# Risk identification at concept note phase: In line with national standards, an environmental and social impact assessment will be conducted for the proposed activities under output 3.1., which entails the construction of dams / water reservoirs. This assessment will also consider pollution prevention and resource efficiency. In principle the intervention promotes resource efficiency as it has a double function of flood prevention and water supply, thus avoiding multiple infrastructure interventions to establish the same.

# AF principle 13: Public health

The project will ensure no negative public health impacts will result from project activities.

# Risk identification at concept note phase: In line with national standards, an environmental and social impact assessment will be conducted for the proposed activities under output 3.1., which entails the construction of dams / water reservoirs. This assessment will also consider potential health impacts. To avoid potential negative health impacts for this activity, safety signs and equipment will be provided in line with core labour rights.

# AF principle 14: Physical and Cultural Heritage

The project will ensure no negative impacts on heritage sites will result from project activities.

Risk identification at concept note phase: UNESCO identified the following Heritage sites in Sudan:

- Gebel Barkal and the Sites of the Napatan Region

- Archaeological Sites of the Island of Meroe

- Sanganeb Marine National Park and Dungonab Bay – Mukkawar Island Marine National Park

These are not located in the target areas. However, identification of for the communities ‘important’ buildings in target areas will be part of community and vulnerable groups consultations during the full proposal development phase.

AF principle 15: Lands and Soil Conservation.

The project will ensure no negative impacts lands and soil conservation will result from project activities.

# Risk identification at concept note phase: In line with national standards, an environmental and social impact assessment will be conducted for the proposed activities under output 3.1., which entails the construction of dams / water reservoirs. This assessment will also consider potential impacts on lands and soils by identifying fragile soils and valuable lands, if any, and to propose measures to reduce negative effects.

- Environmental and Social Risks and Impacts Management Plan (ESMP)

To be inserted at full proposal development phase. It will include:

- Risks management arrangements

- Risks monitoring and evaluation arrangements

- Grievance mechanism

- Overview of potential risks and mitigation measures and monitoring arrangements

- Gender approach and baseline

Purpose

The purpose of developing a specific gender approach and baseline is to provide an overview of what measures have been taken to ensure that women and men and vulnerable groups will have equal opportunity to build resilience, address their differentiated vulnerabilities and increase their capability to adapt to climate change impacts through project implementation (by providing a baseline with targets). Moreover, it also shows how, in this project, women and youth groups are recognized as “agent of change” in building community resilience.

Project preparation process

An UN-Habitat headquarter gender specialist is involved in the project preparation to ensure compliance with the Gender Policy. The project design and approach are ‘gender-responsive’ because, during the project preparation phase, gender equality and women’s empowerment have been considered during initial data collection focused on issues, needs and perceptions, activity prioritization and the identification and verification of specific ‘gender’ related risks and impacts. This has been done through desk research, surveys, focus group discussions and community decision-making processes.

Specific steps and considerations

- Determinants for gender-responsive stakeholder consultation

Focus group discussion with women (and groups dependent on water for their livelihoods (agriculture and cattle)) have been conducted during the concept note development phase, especially to identify specific needs regarding proposed interventions. Focus group consultations with youth and DPs / indigenous groups are also planned for the full proposal development phase (besides women and groups dependent on water for their livelihoods) to further identify and assess specific needs regarding proposed interventions and possible and perceived risks and, where needed, mitigation measures. Besides that, the following stakeholders have been or will be consulted during the full proposal phase to understand specific gender issues and needs:

Table 22: Stakeholders (to be) consulted for gender approach

| Type of stakeholder | Specific stakeholder |
| --- | --- |
| National government | At full proposal development phase |
| UN agencies | UN women (at concept note proposal development phase) |
| Community level | Women Unions in El kariab, El Marabie, El Fateh and El Sheikh |

See part II.D and annex 1

- Initial Gender Assessment

The following has been or will be identified / determined:

Data baseline – overview of disaggregated data (beneficiaries) in target areas. Focus will be on women, youth (and children), (ex-)DPs and Indigenous groups (of which the last two groups are often the same).

Table 23: Data baseline – overview of disaggregated data (beneficiaries) in target areas.

| Target area | Total | Women | Children (<15) | Youth (15-24) | Elderly (>60) | Dis-abled | In-formal | (Ex-) DPs | In-digenous |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Khartoum state | 8 million |  |  |  |  |  |  |  |  |
| Khartoum mentro | 6,2 million |  |  |  |  |  |  |  |  |
| East Nile Locality | 1,078,498 | 575,062 | 459,440 | 212,464 | 301,198 | 32,354 | 5% | 45% | 22% |
| Soba Sharq Administrative unit | 113,433 | 56,081 | 57,352 | 22,346 | 11,003 | 3,630 | 3% | 7.5% | 17% |
| Target settlements and population |  |  |  |  |  |  |  |  |  |
| El Kariab (down) | 28.500* (5.7 / HH) | 49% | 42% | 20% | 10% | 5 % | Formalized | 30% | 18% |
| El Marabie (down) | 26.370* (6 / HH) | 50% | 42% | 20% | 10% | 4 % | Formalized | 0% | 10% |
| Al Huda | TBD during full proposal phase |  |  |  |  |  |  |  |  |
| Elshiekh Alamin (upstream) | 7200 | 50% | 43% | 20% | 10% | 2% | 0 | 0 | 3% |
| AL Bayada (upstream) | 3600 | 50% | 45% | 18% | 8% | 3% | 0 | 0 | 0 |
| Um Ketra | TBD during full proposal phase |  |  |  |  |  |  |  |  |
| Um Ushyra | TBD during full proposal phase |  |  |  |  |  |  |  |  |
| Karari Locality | 1,293,195 | 659,529 | 55,605 | 254,759 | 125,431 | 49,141 | 3% | 12% | 11.7% |
| El Fateh Adminstrative Unit | 86,332 | 44,893 | 37,123 | 17,180 | 8,374 | 3,885 | 0 | 95% | 29% |
| Target settlements and population |  |  |  |  |  |  |  |  |  |
| El Fateh | 53,632 | 27,889 | 23,062 | 10,136 | 5,202 | 2,413 | 0 | 97% | 34% |
| Al-Thowrat Blok 22-23 | TBD during full proposal phase |  |  |  |  |  |  |  |  |
| Omdurman Locality | 698,900 | 345956 | 298731 | 137683 | 67793 | TBD during full proposal phase |  |  |  |
| Target settlements and population |  |  |  |  |  |  |  |  |  |
| Al Salha | 25,000 | 12,625 | 11,250 | 4,950 | 2,150 | TBD during full proposal phase |  |  |  |
| Al Gea’a | 13,810 | 6,960 | 6,213 | 2,679 | 1,119 | TBD during full proposal phase |  |  |  |

- Differentiated climate change impacts on men and women and their differentiated capacities do adopt to these, gender division of labor and gender-based power structures

According to women unions at community level, impacts of floods and climate change related diseases especially affect women (but also children, elderly and disabled) in a specific way, including:

  - Psychologically affected (panicking)

  - Closure of schools

  - Deterioration of health and medical costs

When conducting activities, it should be considered that women are relatively often unemployed / poor, illiterate and uneducated and customs and norms sometimes prevent them from participation in activities (see below). As for gender division of labour, women relatively often do work around and related to the household – less in public (see below). When employed as laborers, they work e.g. as tea or food sellers, cleaners (e.g. in El Fateh). According to women groups, they have skills that can be build upon, some are well trained, but lack income. Employment opportunities for youth is also considered a problem.

- Analysis of legal status of women in the country/region

Sudan is not a signatory on the Convention on the Elimination of All Forms of Discrimination Against Women (CEDAW). As reported by OCCHR in 2018 there are still issues of violence against women. OHCHR visited Sudan to examine in situ the progress and obstacles to the enjoyment of human rights regarding violence against women, its causes and consequences in 2015 and recommended that the donor community focus international assistance programmes on the empowerment of women and girls. OHCHR also visited Sudan to examine in situ the progress and obstacles to the enjoyment of human rights regarding extreme poverty in 2014 and recommends improving access to finance and will be achieved by enhancing women’s rights and their role in the production sector, as well as their access to all levels of education.

- Analysis of cultural/religious status of women in the country/region

  - As of 2012, women embodied 24.1% of the National Assembly of Sudan. Sudanese women account for a larger percentage of the national parliament than many Westernized nations. Notwithstanding that, gender inequalities in Sudan, particularly as they pertain to female genital mutilation and the disparity of women to men in the labor market, have received attention in the international community.

  - According to UN Women, women are productive but conservative; consider women prefer to work close to home (because of family) and not walk far (because of safety).

  - According to women unions inputs at community level there is a:

    - High level of unemployment especially among women with high dependency on the head of the family

    - High level of poverty (women potentials has not been tapped)

    - High illiteracy rates among women

    - Customs and norms prevent women from effective participation - early marriage and high drop-out rate from school

- Opportunities for promoting a ‘women’ and ‘youth’ as agents of change

  - According to UN Women, ‘Change’ can be established ‘best’ at community level (CBO’s / popular committees). Therefore, women and youth will be targeted at this level with use of quotas for trainings etc.

  - According to UN Women, there are no ‘women’ focal points in ministries. This will be established during the project.

  - According to women unions inputs at community level, women and community solidarity is strong (even despite of different ethnicities) through collective support to individuals during emergency (called Nafeer) or social events (marriage, Funeral etc.) both in cash and kind and women savings groups (called Sanduq) on a rotational manner. Head of women union at local level together with selected teachers can lead activities / be targeted under project.

  - According to women unions inputs at community level, the establishment of local development and emergency committee would be required, and women should be represented in it. In Al Fetah, women have a clear role in in risk management, but their intervention is traditional and limited. Therefore gender sensitive risk management knowledge and skills are required

  - Youth action groups were active during flood periods to provide support and rescue for the affected people in East Nile Locality and other affected parts of Khartoum state. They are active on Facebook and other social media to communicate with the rest of society to publicize and disseminate information about the disaster. The groups include but are not limited to: Merciful initiative; Luster initiative; Unique Lace initiative; Emergency Road initiative and life makers initiative. Youth groups will be target groups for this project, especially for the establishment of early warning system and ways of communication.

- Project planning and design

The following will be further identified / determined during the full proposal development phase:

- Program goals/objectives and target groups

- Key gender goals (to improve gender equality)

- Entry points to integrate gender considerations (how to empower women and youth)

- Suitable interventions to meet specific needs and built on women skills and knowledge

- Design of intervention activities:

- Promoting an enabling environment for gender equality

- Specific roles and needs women (and men) and youth

- Involvement women (and men) and youth in activities

- Additional activities needed to ensure gender perspective, incl. risk mitigation measures

| Scale | Disaggregated beneficiaries, gender specific issues and needs (see 2) / baseline | Key goals, entry points and suitable interventions (see 3a) | Specific roles and activities to ensure gender perspective (see 3b), incl. potential risk mitigation measures (see also ESMP) |
| --- | --- | --- | --- |
| State / municipal | No clear women focal points in ministries / municipality | Estanlish focal points |  |
| Focus area / community | Women have strong ties and communicate well Women and youth are often not represented in emergency activities | Target especially women, youth and teachers for trainings and set-up and operation of early warning systems |  |
| (Concrete) intervention | Farmers and cattle owners lack access to water | Include these groups in planning and execution |  |

- Executing entities:

- Commitment to gender equality

- Capacity building objective

- Project outputs

- Specific for women and youth

- Measuring how the environment will enable gender equity

- Gender responsive indicators

- Indicators towards fulfillment of goals / objectives

- Gender disaggregated

- Targets toward equality

- Budget

- Allocation for mainstreaming?

| Component and outputs | Gender perspective selected executing entity (see 3c) | Specific ‘gender’ targets (when specific ‘gender’ output) (see 3d and e) | Specific ‘gender’ Indicators (see 3e) | Budget required and allocated (see 3f) |
| --- | --- | --- | --- | --- |

- Implementation

- Adaptive management

- Gender expertise and focal points

- Are partner organizations aware

- Sustainability of gender response/on-going engagement of women

- Strategy for capacity building for local women

- Performance Monitoring and Evaluation

- Gender responsive management response in place, including participatory monitoring?

- Methods, tools and budgets needed to collect ‘gender data’?

- Knowledge Management, Information Sharing and Reporting

- Gender considerations (inequalities, needs, etc.)

- Lessons learnt and best practices

ANNEX 3: Wadi Soba / East Nile possible dam site selection and flash flood risks

See section D (analysis of national priorities / strategies and section H (outcomes consultations with government stakeholders).

Sudan NAP (2014, p 20)

http://worldpopulationreview.com/countries/sudan-population/

https://data.worldbank.org/country/sudan

http://worldpopulationreview.com/countries/sudan-population/

http://hdr.undp.org/en/countries/profiles/SDN

Idem

https://data.worldbank.org/country/sudan

Sudan NAP (2014, p 21)

Government of Sudan (2015, p 3) INDC

See section D (analysis of national priorities / strategies and section H (outcomes consultations with government stakeholders).

UN-Habitat impliminted  flood project in Khartoun 2015

See section D (analysis of national priorities / strategies and section H (outcomes consultations with government stakeholders).

http://worldpopulationreview.com/countries/sudan-population/

= 0.42 hectares = 1.038 acres

Ministry of Agriculture annual report 2009

See part II.H

See section D (analysis of national priorities / strategies and section H (outcomes consultations with government stakeholders).

Idem

See section section H (outcomes consultations with government stakeholders).

http://projects.worldbank.org/P111330/eastern-nile-watershed-management-project?lang=en

http://documents.worldbank.org/curated/en/141341485192193778/pdf/ICRR-Disclosable-P111330-01-23-2017-1485192177638.pdf

https://www.adaptation-fund.org/wp-content/uploads/2015/01/Proposal%20plus%20annexes.pdf

https://www.thegef.org/project/third-national-communication-tnc-and-first-biennial-update-report-bur

Wadi and Khor local names means: seasonal water streams

6.  Each Party shall designate and communicate to the secretariat the authority that will endorse on behalf of the national government the projects and programmes proposed by the implementing entities.

http://www.ohchr.org/en/NewsEvents/Pages/DisplayNews.aspx?NewsID=23101&LangID=E

https://documents-dds-ny.un.org/doc/UNDOC/GEN/G16/079/16/PDF/G1607916.pdf?OpenElement

https://documents-dds-ny.un.org/doc/UNDOC/GEN/G04/111/24/PDF/G0411124.pdf?OpenElement

https://documents-dds-ny.un.org/doc/UNDOC/GEN/G13/149/86/PDF/G1314986.pdf?OpenElement

https://documents-dds-ny.un.org/doc/UNDOC/GEN/N96/315/31/IMG/N9631531.pdf?OpenElement

http://www.ilo.org/dyn/normlex/en/f?p=1000:11210:0::NO:11210:P11210_COUNTRY_ID:103176

http://www.ohchr.org/EN/Issues/IPeoples/SRIndigenousPeoples/Pages/SRIPeoplesIndex.aspx

http://www.iucnredlist.org/search

http://www.unesco.org/new/en/natural-sciences/environment/ecological-sciences/man-and-biosphere-programme

https://whc.unesco.org/en/list/

http://www.ohchr.org/en/NewsEvents/Pages/DisplayNews.aspx?NewsID=23101&LangID=E

https://documents-dds-ny.un.org/doc/UNDOC/GEN/G16/079/16/PDF/G1607916.pdf?OpenElement

https://documents-dds-ny.un.org/doc/UNDOC/GEN/G04/111/24/PDF/G0411124.pdf?OpenElement